# PMP AGILE HYBRID MEMORY HOOK MAP

By Kimberly Wiethoff, MBA, PMP, PMI-ACP

## 🔵 SECTION 1 — AGILE TEAM BEHAVIOR & RESPONSIBILITIES

Trigger: Team decides / Team self-manages

→ Agile: Empower team; PM acts as servant leader

Memory Hook: “Team chooses HOW”

Trigger: Conflict arises

→ Agile: Encourage healthy conflict + collaboration

Memory Hook: “Conflict = clarity”

Trigger: Team not meeting commitments

→ Agile: Re-assess velocity + plan realistically

Memory Hook: “Velocity ≠ promise”

Trigger: Cross-functional skills missing

→ Agile: Pairing, T-shaped skills, knowledge sharing

Memory Hook: “Share skills → increase flow”

Trigger: PO missing/unavailable

→ Agile: Raise impediment and secure PO support

Memory Hook: “No PO = no value”

## 🔵 SECTION 2 — PRODUCT OWNER & BACKLOG MANAGEMENT

Trigger: Changing requirements

→ Agile: Accept change via refinement

Memory Hook: “Refinement absorbs change”

Trigger: Stakeholder tries adding work mid-sprint

→ Agile: Reject changes until next sprint

Memory Hook: “Timebox is protected”

Trigger: Unclear requirements

→ Agile: Groom/refine the backlog with stakeholders

Memory Hook: “Refine before build”

Trigger: Too much WIP

→ Agile/Kanban: Apply WIP limits

Memory Hook: “WIP limits = flow”

Trigger: User story lacks acceptance criteria

→ Agile: Add AC during backlog refinement

Memory Hook: “AC defines DONE”

## 🔵 SECTION 3 — AGILE PLANNING & ESTIMATION

Trigger: Inconsistent estimates

→ Agile: Use relative estimation (story points)

Memory Hook: “Compare, don’t guess”

Trigger: Need long-term forecast

→ Agile: Use rolling-wave planning w/ velocity

Memory Hook: “Plan just enough”

Trigger: Team overcommits

→ Agile: Coach on capacity-based planning

Memory Hook: “Capacity > desire”

Trigger: Dependencies slowing teams down

→ Agile: Increase coordination/Scrum of Scrums

Memory Hook: “Dependencies = coordinate”

## 🔵 SECTION 4 — EXECUTION / SPRINT MANAGEMENT

Trigger: Mid-sprint change request

→ Agile: Defer to next sprint

Memory Hook: “Sprint scope locked”

Trigger: Blocked team member

→ Agile/Scrum: PM/SM removes impediment immediately

Memory Hook: “Remove blockers fast”

Trigger: Work spills into next sprint

→ Agile: Move back to backlog and reprioritize

Memory Hook: “Re-plan, don’t force”

Trigger: Skipped standups / retrospectives

→ Agile: Reinforce ceremonies

Memory Hook: “Ceremonies = engine”

Trigger: Quality issues discovered

→ Agile: Fix immediately; don’t defer

Memory Hook: “Quality now”

## 🔵 SECTION 5 — AGILE QUALITY & DELIVERY

Trigger: Rework increasing

→ Agile: Improve refinement + AC

Memory Hook: “Better AC = fewer defects”

Trigger: Testing late

→ Agile: Shift left—test continuously

Memory Hook: “Test early; test always”

Trigger: DoD unclear

→ Agile: Refine DoD with team + PO

Memory Hook: “Clear DoD → clear DONE”

Trigger: Lack of visibility

→ Agile: Use Kanban, burndown, radiators

Memory Hook: “Visibility = control”

## 🔵 SECTION 6 — HYBRID TRIGGERS

(When Agile AND Predictive techniques should be combined)

Trigger: High uncertainty + fixed deadline

→ Hybrid: Predictive timeline + Agile scope

Memory Hook: “Fixed time + flexible scope”

Trigger: Some scope known, some unknown

→ Hybrid: Predictive for known; Agile for unknown

Memory Hook: “Use both where they fit”

Trigger: Compliance + innovation

→ Hybrid: Predictive governance + Agile increments

Memory Hook: “Stable + adaptable”

Trigger: Stakeholders demand documentation but want quick delivery

→ Hybrid: Deliver incremental value with structured reporting

Memory Hook: “Docs + speed”

Trigger: Large multi-team program

→ Hybrid or scaled Agile (SAFe, LeSS)

Memory Hook: “Coordination required”

## 🔵 SECTION 7 — STAKEHOLDER & CUSTOMER INTERACTION IN AGILE

Trigger: Stakeholder confused about progress

→ Agile: Increase transparency (radiators, demos)

Memory Hook: “Show, don’t tell”

Trigger: Stakeholder unhappy with priorities

→ Agile: Product Owner explains value trade-offs

Memory Hook: “PO owns value”

Trigger: Stakeholder doesn’t attend reviews

→ Agile: Reinforce importance of feedback loop

Memory Hook: “Review drives value”

Trigger: Stakeholder needs early value

→ Agile: Release MVP or high-value increments

Memory Hook: “Deliver value early”

Trigger: Customer wants major change fast

→ Agile: Add to backlog and reprioritize for next sprint

Memory Hook: “Change through backlog”

## 🔵 SECTION 8 — RISK MANAGEMENT IN AGILE / HYBRID

Trigger: Unexpected technical risk

→ Agile: Swarm + explore spike solution

Memory Hook: “Spike to learn”

Trigger: Emerging unknowns

→ Agile: Progressive elaboration + adaptive planning

Memory Hook: “Unknowns handled iteratively”

Trigger: Dependencies create risk

→ Hybrid: Predictive risk planning + Agile execution

Memory Hook: “Predict risk, Agile fix”

Trigger: Business or market volatility

→ Agile: Reprioritize backlog continuously

Memory Hook: “Respond → reprioritize”

## 🔵 SECTION 9 — AGILE/HYBRID VALUE DELIVERY

Trigger: Need faster value delivery

→ Agile: Prioritize highest-value items

Memory Hook: “Value first”

Trigger: Benefits are delayed

→ Agile/Hybrid: Inspect value streams + reduce bottlenecks

Memory Hook: “Flow = value”

Trigger: Misalignment with business goals

→ Agile/Hybrid: Re-align backlog per strategic goals

Memory Hook: “Strategy drives backlog”

## 🔵 SECTION 10 — WHEN TO CHOOSE AGILE / HYBRID / PREDICTIVE

✔ Choose Agile when:

- Requirements are unclear or evolving

- Customer needs frequent feedback

- Team is co-located and collaborative

- Output delivered in increments

✔ Choose Predictive when:

- Requirements stable & well-defined

- Fixed scope and cost

- Heavy compliance or construction work

✔ Choose Hybrid when:

- Some parts known, others evolving

- Stakeholders want documentation AND speed

- Regulatory constraints combine with innovation

- Multiple teams require coordination