# Agile Hybrid Flashcards

By Kimberly Wiethoff, MBA, PMP, PMI-ACP

## ⭐ AGILE / HYBRID FLASHCARDS (1–40)

⚡ FLASHCARD 1

Front: What does the Product Owner own?
Back: The PO owns value: backlog ordering, acceptance criteria, and ROI decisions.
Memory Hook: PO = Priority Owner.
Trigger Words: “value,” “prioritize,” “ROI,” “ordering backlog”

⚡ FLASHCARD 2

Front: Who removes impediments in Agile?
Back: The Scrum Master / Agile Lead removes blockers and protects team focus.
Memory Hook: SM = Shield Master.
Trigger Words: “impediment,” “blocker,” “team stuck,” “remove obstacles”

⚡ FLASHCARD 3

Front: What is the purpose of a Sprint Review?
Back: To inspect the increment and collect stakeholder feedback for reprioritization.
Memory Hook: Review = feedback loop.
Trigger Words: “demo,” “inspect increment,” “stakeholder feedback”

⚡ FLASHCARD 4

Front: What is the purpose of a Sprint Retrospective?
Back: To inspect and improve the process, teamwork, and quality.
Memory Hook: Retro = improve HOW, not WHAT.
Trigger Words: “improve process,” “team improvement,” “what to change”

⚡ FLASHCARD 5

Front: What happens when requirements change mid-sprint?
Back: Changes go to the backlog, not the current sprint.
Memory Hook: Timebox = protected space.
Trigger Words: “mid-sprint change,” “customer wants new feature now”

⚡ FLASHCARD 6

Front: What is the Product Backlog?
Back: A continuously prioritized list of everything needed to achieve product goals.
Memory Hook: Backlog = living, breathing list.
Trigger Words: “prioritized list,” “epics,” “user stories,” “always changing”

⚡ FLASHCARD 7

Front: Who estimates work in Agile?
Back: The team, not the PO or SM.
Memory Hook: Team owns the “how long.”
Trigger Words: “estimates,” “story points,” “how long will it take”

⚡ FLASHCARD 8

Front: What is the Definition of Done (DoD)?
Back: A formal checklist of criteria required for a story to be considered complete.
Memory Hook: DoD = Done or Don’t deliver.
Trigger Words: “complete,” “acceptance,” “testing done,” “criteria”

⚡ FLASHCARD 9

Front: What is the Definition of Ready (DoR)?
Back: Agreement on when a story is ready for development.
Memory Hook: DoR = Start signal.
Trigger Words: “ready,” “clear requirements,” “invest criteria”

⚡ FLASHCARD 10

Front: What is velocity?
Back: The amount of work completed per iteration; used for forecasting only.
Memory Hook: Velocity predicts, not pressures.
Trigger Words: “story points per sprint,” “forecast,” “planning”

⚡ FLASHCARD 11

Front: What is WIP (Work in Progress) and why limit it?
Back: WIP limits improve flow and reduce multitasking and bottlenecks.
Memory Hook: WIP down, flow up.
Trigger Words: “too much work,” “bottleneck,” “kanban,” “flow”

⚡ FLASHCARD 12

Front: What is progressive elaboration?
Back: Refining requirements iteratively as more information becomes available.
Memory Hook: Learn more → refine more.
Trigger Words: “uncertainty,” “evolving requirements,” “refinement”

⚡ FLASHCARD 13

Front: What is timeboxing?
Back: Fixed duration for events or work to create predictability and focus.
Memory Hook: Timebox = no change zone.
Trigger Words: “fixed time,” “sprint,” “cannot extend,” “iteration length”

⚡ FLASHCARD 14

Front: What is an epic?
Back: A large user story that must be broken down into smaller stories.
Memory Hook: Epic = too big; break it.
Trigger Words: “too large,” “multiple sprints,” “split story”

⚡ FLASHCARD 15

Front: What is the key benefit of incremental delivery?
Back: Delivers value early and reduces risk by testing assumptions quickly.
Memory Hook: Small pieces → early value.
Trigger Words: “increment,” “demo early,” “deliver small features”

⚡ FLASHCARD 16

Front: What is backlog refinement?
Back: Ongoing process of clarifying, estimating, and prioritizing backlog items.
Memory Hook: Refine = sharpen backlog.
Trigger Words: “grooming,” “clarify stories,” “prioritize,” “estimate”

⚡ FLASHCARD 17

Front: What is a user story?
Back: A short statement from the user perspective describing desired value.
Memory Hook: Who → What → Why.
Trigger Words: “As a user…,” “I want…,” “so that…”

⚡ FLASHCARD 18

Front: What is INVEST?
Back: Criteria for good user stories: Independent, Negotiable, Valuable, Estimable, Small, Testable.
Memory Hook: INVEST to build better stories.
Trigger Words: “good user story,” “story quality”

⚡ FLASHCARD 19

Front: What is Kanban?
Back: A visual workflow method focusing on flow, WIP limits, and continuous delivery.
Memory Hook: Kanban = flow-first.
Trigger Words: “WIP,” “flow,” “continuous,” “visual board”

⚡ FLASHCARD 20

Front: What is the Sprint Goal?
Back: A single objective the team commits to achieving during the sprint.
Memory Hook: Goal = sprint compass.
Trigger Words: “direction,” “focus,” “commitment”

## 🔷 HYBRID MANAGEMENT FLASHCARDS (21–40)

⚡ FLASHCARD 21

Front: When do you choose Hybrid?
Back: When part of the work is predictable and part is uncertain or evolving.
Memory Hook: Known → Predictive; Unknown → Agile.
Trigger Words: “some work known,” “emerging requirements,” “compliance + flexibility”

⚡ FLASHCARD 22

Front: What does Hybrid solve?
Back: Balances control (predictive) and adaptability (Agile).
Memory Hook: Hybrid = structure + flexibility.
Trigger Words: “need both Gantt and sprints,” “regulatory + innovation”

⚡ FLASHCARD 23

Front: What stays predictive in Hybrid?
Back: Compliance, regulatory tasks, heavy dependencies, fixed milestones.
Memory Hook: Compliance = predictive anchor.
Trigger Words: “regulatory,” “fixed date,” “external approvals”

⚡ FLASHCARD 24

Front: What stays Agile in Hybrid?
Back: Feature development, iterative value delivery, evolving requirements.
Memory Hook: Value delivery = Agile zone.
Trigger Words: “iterative,” “uncertainty,” “prototype,” “feedback”

⚡ FLASHCARD 25

Front: How do you manage change in Hybrid?
Back: Predictive components follow change control; Agile parts adjust backlog.
Memory Hook: Two systems: change control + backlog.
Trigger Words: “change mid-project,” “mixed approach”

⚡ FLASHCARD 26

Front: How do you manage dependencies in Hybrid?
Back: Use predictive planning for major dependencies; Agile handles local sequencing.
Memory Hook: Big rocks → predictive; small rocks → agile.
Trigger Words: “integration,” “dependencies,” “cross-team”

⚡ FLASHCARD 27

Front: When part of the work is hardware and part is software?
Back: Hardware = predictive; software = Agile.
Memory Hook: Hardware fixed; software flexible.
Trigger Words: “hardware + software,” “integration,” “testing phases”

⚡ FLASHCARD 28

Front: When compliance requires documentation but team prefers Agile?
Back: Use Hybrid: Agile delivery + predictive documentation.
Memory Hook: Document predictively, deliver iteratively.
Trigger Words: “documentation heavy,” “regulator,” “audit”

⚡ FLASHCARD 29

Front: Who approves changes in Hybrid?
Back: Predictive: CCB; Agile: PO adjusts backlog.
Memory Hook: Two approval worlds.
Trigger Words: “approval,” “change request,” “backlog update”

⚡ FLASHCARD 30

Front: How does forecasting work in Hybrid?
Back: Use velocity for Agile parts and critical path/EVM for predictive parts.
Memory Hook: Two speeds, one roadmap.
Trigger Words: “forecast,” “velocity,” “EVM,” “critical path”

⚡ FLASHCARD 31

Front: What if executives require fixed-date delivery?
Back: Use Hybrid: fixed schedule + flexible scope in Agile increments.
Memory Hook: Date fixed → scope flexible.
Trigger Words: “deadline,” “fixed date,” “time constraint”

⚡ FLASHCARD 32

Front: What if the team cannot deliver full scope by deadline?
Back: De-scope lower-value features; prioritize MVP.
Memory Hook: Fixed time? Cut scope, not quality.
Trigger Words: “prioritization,” “scope trade-off,” “MVP”

⚡ FLASHCARD 33

Front: What if customers demand frequent demos?
Back: Use Agile or Hybrid with demo-based increments.
Memory Hook: Demo often = Agile mode.
Trigger Words: “customer feedback,” “demo,” “incremental”

⚡ FLASHCARD 34

Front: What drives prioritization in Hybrid?
Back: Customer value + complexity + strategic alignment + risk.
Memory Hook: Prioritize by value + risk first.
Trigger Words: “value first,” “risk-driven,” “ROI”

⚡ FLASHCARD 35

Front: What if stakeholders want detailed upfront plans?
Back: Provide predictive high-level plan + Agile delivery plan.
Memory Hook: Plan big, deliver small.
Trigger Words: “predictability,” “stage gates,” “roadmap”

⚡ FLASHCARD 36

Front: What if the team struggles with long sprints?
Back: Shorten the sprint duration to increase feedback frequency.
Memory Hook: Shorter = more feedback.
Trigger Words: “slow learning,” “delayed feedback”

⚡ FLASHCARD 37

Front: What if integration testing becomes a bottleneck?
Back: Use continuous integration (CI) and automate tests.
Memory Hook: Automate to accelerate.
Trigger Words: “integration issues,” “delays,” “automation”

⚡ FLASHCARD 38

Front: What if Agile team keeps missing sprint goals?
Back: Improve backlog refinement, right-size stories, remove blockers.
Memory Hook: Fix upstream to succeed downstream.
Trigger Words: “missed goals,” “overcommit,” “unfinished work”

⚡ FLASHCARD 39

Front: What if stakeholders micromanage Agile team?
Back: Scrum Master protects team, educates stakeholders, reinforces Agile boundaries.
Memory Hook: Protect the team at all costs.
Trigger Words: “micromanagement,” “interference,” “stakeholder pressure”

⚡ FLASHCARD 40

Front: What if the Agile team is new and lacks experience?
Back: Provide training, coaching, pair programming, and clear DoR/DoD.
Memory Hook: Build capability before speed.
Trigger Words: “immature team,” “new to Agile,” “training needed”

## ⭐ AGILE / HYBRID FLASHCARDS (41–100)

(41–100 continue from previous set)

⚡ FLASHCARD 41

Front: What if team velocity fluctuates wildly each sprint?
Back: Investigate causes, stabilize team composition, and refine estimation practices.
Memory Hook: Stable teams → stable velocity.
Trigger Words: “velocity unstable,” “inconsistent output,” “estimation issue”

⚡ FLASHCARD 42

Front: What does the Scrum Master do when the PO is unavailable?
Back: Escalate the impediment; the team cannot proceed without PO decisions.
Memory Hook: No PO = no product direction.
Trigger Words: “PO missing,” “cannot clarify requirements”

⚡ FLASHCARD 43

Front: What if developers disagree on technical approach?
Back: Facilitate discussion; let team decide collaboratively.
Memory Hook: Team owns the “how.”
Trigger Words: “technical disagreement,” “architecture conflict”

⚡ FLASHCARD 44

Front: What if the team regularly finishes early?
Back: Add more stories during sprint planning, not mid-sprint; refine backlog for next sprint.
Memory Hook: Plan more next sprint, don’t change this sprint.
Trigger Words: “finished early,” “extra capacity”

⚡ FLASHCARD 45

Front: When should you split a user story?
Back: When it’s too large to complete in one sprint.
Memory Hook: If it’s big, split it.
Trigger Words: “large story,” “can’t finish,” “epic”

⚡ FLASHCARD 46

Front: What if a team member is frequently absent?
Back: Address privately, adjust capacity planning, and escalate if needed.
Memory Hook: Capacity reflects reality.
Trigger Words: “low availability,” “capacity issue”

⚡ FLASHCARD 47

Front: What if stakeholders want status updates?
Back: Use information radiators: boards, burn-down/up charts, dashboards.
Memory Hook: Visible workflow > written updates.
Trigger Words: “status,” “transparency,” “reporting”

⚡ FLASHCARD 48

Front: What if team is pressured to increase velocity artificially?
Back: Protect velocity integrity; velocity reflects capacity, not performance targets.
Memory Hook: Velocity ≠ goal, it’s a measure.
Trigger Words: “velocity target,” “management pressure”

⚡ FLASHCARD 49

Front: What if a story fails Definition of Done at end of sprint?
Back: Return it to backlog; do NOT carry it as “done.”
Memory Hook: Not done = not delivered.
Trigger Words: “story incomplete,” “quality not met”

⚡ FLASHCARD 50

Front: What if team cannot meet Sprint Goal due to blockers?
Back: Remove blockers, re-plan within sprint, adjust scope if necessary while maintaining Goal.
Memory Hook: Goal stays, scope flexes.
Trigger Words: “blocker,” “risk in sprint,” “goal threatened”

⚡ FLASHCARD 51

Front: What if team struggles with estimation accuracy?
Back: Use relative estimation, refine stories, leverage historical data.
Memory Hook: Relative beats absolute.
Trigger Words: “estimation issues,” “inaccurate story points”

⚡ FLASHCARD 52

Front: What if stakeholders want fixed-price Agile contract?
Back: Use hybrid: fixed time/cost with flexible scope using prioritized backlog.
Memory Hook: Fix cost/time → flex scope.
Trigger Words: “fixed price,” “contract,” “Agile with constraints”

⚡ FLASHCARD 53

Front: What if team wants to skip retrospective because “everything is fine”?
Back: Hold it anyway; retrospective is mandatory for continuous improvement.
Memory Hook: Retros = must-do.
Trigger Words: “skip retro,” “no improvement needed”

⚡ FLASHCARD 54

Front: What does sustainable pace mean?
Back: Work at a speed that can be maintained indefinitely without burnout.
Memory Hook: Burnout breaks Agile.
Trigger Words: “overtime,” “pressure,” “fast pace”

⚡ FLASHCARD 55

Front: When do you use Kanban instead of Scrum?
Back: When work is continuous, flow-based, not batch-based or timeboxed.
Memory Hook: Continuous = Kanban.
Trigger Words: “no sprints,” “ongoing work,” “support teams”

⚡ FLASHCARD 56

Front: What if team repeatedly overcommits in sprint planning?
Back: Review capacity, refine estimation, reduce commitments, improve slicing.
Memory Hook: Commit realistically, deliver consistently.
Trigger Words: “overcommit,” “incomplete sprint”

⚡ FLASHCARD 57

Front: How do you reduce technical debt?
Back: Include refactoring tasks in backlog; enforce Definition of Done.
Memory Hook: Debt grows unless you pay it down.
Trigger Words: “tech debt,” “refactoring,” “cleanup”

⚡ FLASHCARD 58

Front: What if team is siloed (testers vs developers)?
Back: Move to cross-functional teams; combine roles if possible.
Memory Hook: Silos kill flow.
Trigger Words: “handoffs,” “waterfall behavior,” “specialized roles”

⚡ FLASHCARD 59

Front: When is Agile NOT appropriate?
Back: When scope is fixed, requirements locked, and change is costly.
Memory Hook: Fixed everything = predictive.
Trigger Words: “locked scope,” “no changes allowed”

⚡ FLASHCARD 60

Front: When is Agile appropriate?
Back: When requirements are evolving and uncertainty is high.
Memory Hook: High uncertainty = Agile.
Trigger Words: “unclear,” “changing,” “innovation”

⚡ FLASHCARD 61

Front: What if stakeholders demand documentation in an Agile project?
Back: Provide minimal necessary documentation that supports value, not excessive.
Memory Hook: Document enough, not everything.
Trigger Words: “documentation,” “audit,” “traceability”

⚡ FLASHCARD 62

Front: What if team constantly gets interrupted by urgent work?
Back: Use Kanban or implement buffer capacity in Scrum.
Memory Hook: Flow absorbs interruptions better.
Trigger Words: “interruptions,” “unplanned work”

⚡ FLASHCARD 63

Front: What if team doesn’t understand user needs?
Back: Increase stakeholder collaboration and refine user stories.
Memory Hook: More user insight → better stories.
Trigger Words: “unclear requirements,” “lack of clarity”

⚡ FLASHCARD 64

Front: How to handle dependencies in Agile?
Back: Identify early, collaborate with other teams, adjust backlog.
Memory Hook: Dependencies need coordination.
Trigger Words: “cross-team,” “integration,” “blocking”

⚡ FLASHCARD 65

Front: What if team velocity suddenly drops?
Back: Investigate impediments, resource changes, or process breakdown.
Memory Hook: Drop = diagnosis.
Trigger Words: “velocity drop,” “performance decrease”

⚡ FLASHCARD 66

Front: What if stakeholders want to reprioritize often?
Back: Use backlog refinement; reprioritization is expected in Agile.
Memory Hook: Backlog = change-friendly.
Trigger Words: “reprioritize,” “change request,” “new features”

⚡ FLASHCARD 67

Front: What if team is unsure what to work on next?
Back: Use backlog ordering; PO must clarify priorities.
Memory Hook: PO gives “what,” team picks “how.”
Trigger Words: “confusion,” “no clear next task”

⚡ FLASHCARD 68

Front: What if team is missing acceptance criteria?
Back: Add AC before pulling story into sprint; refine with PO.
Memory Hook: Clear AC → good quality.
Trigger Words: “missing details,” “incomplete criteria”

⚡ FLASHCARD 69

Front: What if multiple teams are working on the same product?
Back: Use scaled Agile practices, shared backlog, and integration cadence.
Memory Hook: One product = one backlog.
Trigger Words: “multiple teams,” “integration,” “scaled agile”

⚡ FLASHCARD 70

Front: What if team can’t finish stories due to external dependencies?
Back: Split work, identify external blockers early, escalate impediments.
Memory Hook: Clear dependencies early.
Trigger Words: “external delay,” “dependency risk”

⚡ FLASHCARD 71

Front: What if team is delivering output but not value?
Back: PO should re-evaluate backlog priorities and refine acceptance criteria.
Memory Hook: Value > volume.
Trigger Words: “no value,” “output only,” “not used by customers”

⚡ FLASHCARD 72

Front: What if team keeps skipping tests?
Back: Enforce DoD, add automated testing, and require test completion before done.
Memory Hook: No test = not done.
Trigger Words: “untested code,” “skipped testing”

⚡ FLASHCARD 73

Front: When should you use continuous integration?
Back: Always in Agile—integrate and test early/often.
Memory Hook: Integrate daily, not monthly.
Trigger Words: “merge conflicts,” “integration issues”

⚡ FLASHCARD 74

Front: What if team works ahead of requirements?
Back: Stop speculative work; follow backlog priorities.
Memory Hook: YAGNI: You Ain’t Gonna Need It.
Trigger Words: “working ahead,” “unapproved work”

⚡ FLASHCARD 75

Front: What if customer is unhappy with progress?
Back: Increase feedback frequency, adjust backlog, refine goals.
Memory Hook: More feedback = more alignment.
Trigger Words: “customer unhappy,” “misalignment”

⚡ FLASHCARD 76

Front: What if team wants longer sprints to “get more done”?
Back: Maintain shorter sprints for faster feedback; fix process issues instead.
Memory Hook: Optimize process, not timebox.
Trigger Words: “extend sprint,” “not enough time”

⚡ FLASHCARD 77

Front: Should the Scrum Master assign tasks?
Back: No—team members select/pull work themselves.
Memory Hook: Self-organize, don’t assign.
Trigger Words: “task assignment,” “PM directing team”

⚡ FLASHCARD 78

Front: What if velocity is used to compare teams?
Back: Stop comparison—it’s misleading and toxic.
Memory Hook: Velocity ≠ competition.
Trigger Words: “compare teams,” “performance ranking”

⚡ FLASHCARD 79

Front: What if team hides problems until sprint review?
Back: Promote transparency and daily inspection; address issues immediately.
Memory Hook: No surprises → Agile works.
Trigger Words: “hidden issues,” “lack of transparency”

⚡ FLASHCARD 80

Front: What if team over-relies on Scrum Master?
Back: Coach team to self-manage and reduce SM dependency.
Memory Hook: Teach them to fish.
Trigger Words: “dependency,” “SM doing everything”

⚡ FLASHCARD 81

Front: What if PO keeps changing acceptance criteria mid-sprint?
Back: AC is locked during sprint; changes go to backlog.
Memory Hook: AC changes = next sprint.
Trigger Words: “AC changed,” “PO adjusting criteria”

⚡ FLASHCARD 82

Front: What if team cannot finish because story too big?
Back: Split story into smaller vertical slices, not technical tasks.
Memory Hook: Slice vertically for value.
Trigger Words: “oversized story,” “split story”

⚡ FLASHCARD 83

Front: What if testing lags behind development?
Back: Integrate testers into team, automate tests, enforce DoD.
Memory Hook: Testing continuous, not phase.
Trigger Words: “testing delay,” “waterfall smell”

⚡ FLASHCARD 84

Front: What if product vision is unclear?
Back: PO must define and communicate clear product vision and roadmap.
Memory Hook: Vision guides priorities.
Trigger Words: “unclear vision,” “confusion,” “direction missing”

⚡ FLASHCARD 85

Front: What if technical debt overwhelms progress?
Back: Allocate capacity each sprint to reduce debt; refactor continuously.
Memory Hook: Debt paid slowly grows fast.
Trigger Words: “tech debt,” “legacy issues”

⚡ FLASHCARD 86

Front: What if team cannot demo meaningful increments each sprint?
Back: Slice stories smaller; deliver vertical value slices.
Memory Hook: Small slices deliver value faster.
Trigger Words: “no demo,” “unfinished work”

⚡ FLASHCARD 87

Front: What if team is frequently blocked by SMEs?
Back: Improve availability scheduling, reduce dependencies, escalate access issues.
Memory Hook: SMEs must be accessible.
Trigger Words: “waiting,” “SME unavailable”

⚡ FLASHCARD 88

Front: What if PO prioritizes based on politics, not value?
Back: Coach PO on value-based prioritization; include business metrics.
Memory Hook: Value > politics.
Trigger Words: “political priority,” “misaligned backlog”

⚡ FLASHCARD 89

Front: What if executive demands deadline certainty in Agile?
Back: Use velocity-based forecasting and release planning.
Memory Hook: Forecast, don’t promise.
Trigger Words: “deadline,” “predictability,” “when will it be done”

⚡ FLASHCARD 90

Front: What if distributed team struggles to communicate?
Back: Increase sync meetings, collaborative tools, overlap hours.
Memory Hook: Remote needs more structure.
Trigger Words: “remote team,” “timezone issues”

⚡ FLASHCARD 91

Front: What if team skips backlog refinement?
Back: Reinstate refinement; unclear stories ruin sprints.
Memory Hook: Refinement prevents chaos.
Trigger Words: “unclear backlog,” “poor sprint start”

⚡ FLASHCARD 92

Front: What if stakeholders demand a Gantt chart in Agile?
Back: Provide high-level roadmap with iterations—not detailed tasks.
Memory Hook: Roadmap ≠ Gantt.
Trigger Words: “waterfall expectations,” “timeline chart”

⚡ FLASHCARD 93

Front: When should Agile teams use burndown charts?
Back: For tracking sprint progress and predicting sprint completion.
Memory Hook: Burndown = sprint health.
Trigger Words: “progress,” “tracking,” “burn rate”

⚡ FLASHCARD 94

Front: What if team repeatedly misses Definition of Ready?
Back: Improve refinement, clarify DoR, collaborate more with PO.
Memory Hook: Start right to end right.
Trigger Words: “not ready,” “unclear stories”

⚡ FLASHCARD 95

Front: What if team consistently finishes too early and sits idle?
Back: Add stretch goals or pull from top of backlog.
Memory Hook: Idle time = opportunity.
Trigger Words: “finished early,” “idle team”

⚡ FLASHCARD 96

Front: What if team continues to argue about story points?
Back: Focus on relative sizing and value, not perfection.
Memory Hook: Estimates guide, not dictate.
Trigger Words: “estimation argument,” “points debate”

⚡ FLASHCARD 97

Front: How to handle risk in Agile?
Back: Prioritize high-risk items early; shorten cycles; fail fast.
Memory Hook: Risk burns down with early delivery.
Trigger Words: “high risk,” “uncertainty,” “prototype”

⚡ FLASHCARD 98

Front: What if customer keeps changing priorities?
Back: Agile welcomes change—update backlog accordingly.
Memory Hook: Backlog is flexible by design.
Trigger Words: “change often,” “new ideas,” “reprioritize”

⚡ FLASHCARD 99

Front: What if Agile team wants to estimate in hours?
Back: Use story points instead to maintain relative estimation.
Memory Hook: Hours lie; points adapt.
Trigger Words: “estimate hours,” “time-based estimating”

⚡ FLASHCARD 100

Front: What if metrics show team throughput decreasing?
Back: Investigate bottlenecks, review WIP limits, remove blockers.
Memory Hook: Throughput drops → find bottleneck.
Trigger Words: “throughput down,” “slow progress,” “flow issues”

## ⭐ AGILE / HYBRID FLASHCARDS (101–200)

⚡ FLASHCARD 101

Front: What if team members don’t speak up in retrospectives?
Back: Use anonymous input, facilitation techniques, and psychological safety reinforcement.
Memory Hook: Safe teams speak; unsafe teams hide.
Trigger Words: “quiet team,” “no feedback,” “hesitation”

⚡ FLASHCARD 102

Front: What if the PO tries to dictate how work is done?
Back: Coach PO to focus on what and why, not how; team decides implementation.
Memory Hook: PO = value, not tasks.
Trigger Words: “PO micromanaging,” “telling team how”

⚡ FLASHCARD 103

Front: What if the team wants to skip user involvement?
Back: Reinforce customer collaboration—feedback is essential to reduce risk.
Memory Hook: No user = no value.
Trigger Words: “skip user demo,” “internal testing only”

⚡ FLASHCARD 104

Front: What if stories frequently get carried over to next sprint?
Back: Examine slicing, overcommitment, blockers, and DoR quality.
Memory Hook: Carried stories = upstream issues.
Trigger Words: “carry-over,” “unfinished stories”

⚡ FLASHCARD 105

Front: What if team resists pair programming?
Back: Coach benefits: quality, shared knowledge, fewer defects.
Memory Hook: Two minds prevent future fires.
Trigger Words: “pair programming,” “resistance,” “collaboration”

⚡ FLASHCARD 106

Front: What if velocity unexpectedly increases?
Back: Validate quality, check for cutting corners, verify actual story completion.
Memory Hook: Velocity up? Check quality.
Trigger Words: “spike,” “sudden increase,” “unexpected jump”

⚡ FLASHCARD 107

Front: What if stakeholder availability is inconsistent?
Back: Schedule regular touchpoints; use asynchronous communication tools.
Memory Hook: Stakeholders must be predictable.
Trigger Words: “unavailable,” “missed review,” “slow feedback”

⚡ FLASHCARD 108

Front: What if team refuses to adopt Agile practices?
Back: Provide training, coaching, and address resistance sources early.
Memory Hook: Education before enforcement.
Trigger Words: “resistance,” “not Agile,” “skeptical team”

⚡ FLASHCARD 109

Front: What if team struggles with cross-training?
Back: Rotate responsibilities and create learning goals in each sprint.
Memory Hook: Cross-training reduces bottlenecks.
Trigger Words: “siloed skills,” “only one person knows”

⚡ FLASHCARD 110

Front: What if the PO overloads developers with scope?
Back: Use capacity-based planning; team commits, PO prioritizes.
Memory Hook: PO proposes; team commits.
Trigger Words: “too many stories,” “overload,” “pressure”

⚡ FLASHCARD 111

Front: What if stakeholder feedback contradicts sprint goal?
Back: Capture feedback; apply changes next sprint through backlog.
Memory Hook: Feedback lives in the backlog.
Trigger Words: “contradicting feedback,” “new idea mid-sprint”

⚡ FLASHCARD 112

Front: What if QE/QA is overwhelmed?
Back: Shift-left: automate tests, integrate testing early, distribute testing work.
Memory Hook: Test early, test often.
Trigger Words: “test bottleneck,” “QA overloaded”

⚡ FLASHCARD 113

Front: What if team is spread across multiple projects?
Back: Minimize context switching; push for dedicated team assignments.
Memory Hook: Split focus = slow delivery.
Trigger Words: “multi-project,” “not dedicated”

⚡ FLASHCARD 114

Front: What if dependencies cause repeated delays?
Back: Address upstream planning; remove or minimize dependency risks.
Memory Hook: Dependency = risk.
Trigger Words: “waiting,” “blocked,” “external team”

⚡ FLASHCARD 115

Front: How to handle regulatory work in Agile?
Back: Use Hybrid: predictive for compliance, Agile for development.
Memory Hook: Regulatory = structure required.
Trigger Words: “audit,” “compliance,” “regulated environment”

⚡ FLASHCARD 116

Front: What if team refuses to adopt standups?
Back: Reinforce purpose: transparency, coordination, impediments.
Memory Hook: Standup = early warning system.
Trigger Words: “skip standup,” “no daily sync”

⚡ FLASHCARD 117

Front: What if the team blames the PO for unclear backlog?
Back: Facilitate collaborative refinement; everyone contributes.
Memory Hook: Shared ownership of clarity.
Trigger Words: “unclear backlog,” “finger-pointing”

⚡ FLASHCARD 118

Front: What if team resists writing documentation?
Back: Provide minimal necessary documentation that supports value.
Memory Hook: Just enough, not everything.
Trigger Words: “documentation,” “resistance,” “time-consuming”

⚡ FLASHCARD 119

Front: What if the team wants to change DoD each sprint?
Back: Update only after the sprint, not mid-sprint; stabilize definition.
Memory Hook: DoD = stable foundation.
Trigger Words: “change DoD,” “quality criteria”

⚡ FLASHCARD 120

Front: What if burn-down chart is flat?
Back: Investigate blockers, task start delays, or lack of progress transparency.
Memory Hook: Flat line = no movement.
Trigger Words: “no progress,” “flat chart”

⚡ FLASHCARD 121

Front: What if excessive handovers exist?
Back: Move to cross-functional teamwork; reduce handoffs.
Memory Hook: Handoffs kill flow.
Trigger Words: “handoff,” “wait time,” “workflow disruption”

⚡ FLASHCARD 122

Front: What if team complains about too many meetings?
Back: Reduce unnecessary ceremonies; streamline communication.
Memory Hook: Value > meetings.
Trigger Words: “too many meetings,” “fatigue”

⚡ FLASHCARD 123

Front: What if sprint goals keep changing?
Back: Reset expectations: sprint goal is stable during sprint.
Memory Hook: Goal = non-negotiable in sprint.
Trigger Words: “changing goal,” “inconsistent direction”

⚡ FLASHCARD 124

Front: When are spikes used?
Back: To research uncertainty or evaluate technical solutions.
Memory Hook: Spike = learn first.
Trigger Words: “uncertain,” “unknown,” “research needed”

⚡ FLASHCARD 125

Front: What if team is pressured to deliver more without increased capacity?
Back: Push back using velocity data; prioritize value.
Memory Hook: Capacity sets limit.
Trigger Words: “increase output,” “no extra resources”

⚡ FLASHCARD 126

Front: What if team cannot define acceptance criteria?
Back: Work with PO, stakeholders, and users to clarify measurable expectations.
Memory Hook: Clarity prevents rework.
Trigger Words: “unclear AC,” “missing expectations”

⚡ FLASHCARD 127

Front: What if product backlog grows too large?
Back: Reprioritize, remove low-value items, and archive outdated items.
Memory Hook: Backlog must stay healthy.
Trigger Words: “too many items,” “overloaded backlog”

⚡ FLASHCARD 128

Front: What if PO cannot attend sprint planning?
Back: Reschedule; sprint planning requires PO presence.
Memory Hook: No PO = no sprint planning.
Trigger Words: “PO missing,” “cannot attend”

⚡ FLASHCARD 129

Front: What if there is a skills gap in the team?
Back: Provide training, cross-skilling, and pairing.
Memory Hook: Skills improve through practice.
Trigger Words: “skills gap,” “training need”

⚡ FLASHCARD 130

Front: What if developers want to negotiate story points with PO?
Back: Team owns estimation; PO cannot override.
Memory Hook: Estimates = team territory.
Trigger Words: “PO disputes estimate,” “negotiating points”

⚡ FLASHCARD 131

Front: What if team wants to optimize speed by skipping refactoring?
Back: Stress long-term cost of technical debt; maintain quality.
Memory Hook: Skip refactor = future pain.
Trigger Words: “skip cleanup,” “technical shortcuts”

⚡ FLASHCARD 132

Front: What if team often finishes tasks at sprint end?
Back: Encourage smaller slices to deliver value more evenly.
Memory Hook: Even delivery > last-minute rush.
Trigger Words: “all work at end,” “clumping”

⚡ FLASHCARD 133

Front: What if team struggles to adopt self-organization?
Back: Provide coaching, mentoring, and empower decision-making.
Memory Hook: Self-organize is learned, not forced.
Trigger Words: “not self-organizing,” “dependency on SM”

⚡ FLASHCARD 134

Front: What if team members are multitasking?
Back: Reduce WIP, enforce focus, adjust assignments.
Memory Hook: Multitasking = productivity killer.
Trigger Words: “multiple tasks,” “context switching”

⚡ FLASHCARD 135

Front: What if team doesn’t update the board?
Back: Reinforce accountability and make board updates part of daily routine.
Memory Hook: Board must reflect reality.
Trigger Words: “board outdated,” “no updates”

⚡ FLASHCARD 136

Front: What if user feedback contradicts PO priorities?
Back: PO must reevaluate priorities based on customer value.
Memory Hook: Customer feedback trumps assumptions.
Trigger Words: “wrong priorities,” “value misalignment”

⚡ FLASHCARD 137

Front: What if team needs to coordinate with waterfall teams?
Back: Use Hybrid bridging methods: integration points, shared milestones.
Memory Hook: Hybrid connects worlds.
Trigger Words: “waterfall team,” “integration challenge”

⚡ FLASHCARD 138

Front: What if team is missing stakeholders in sprint review?
Back: Reschedule or ensure asynchronous demo delivery; must gather feedback.
Memory Hook: Review needs stakeholders.
Trigger Words: “stakeholder absent,” “no feedback”

⚡ FLASHCARD 139

Front: What if user stories lack value justification?
Back: Add value statements or remove story from backlog.
Memory Hook: No value = no story.
Trigger Words: “no value,” “unclear benefit”

⚡ FLASHCARD 140

Front: What if team wants PO to create tasks?
Back: Team should break down stories, not PO.
Memory Hook: PO defines WHAT; team defines HOW.
Trigger Words: “task creation,” “role confusion”

⚡ FLASHCARD 141

Front: What if team repeatedly changes story point estimates?
Back: Enforce consensus; use planning poker; reduce debate time.
Memory Hook: Estimate once, refine rarely.
Trigger Words: “changing estimates,” “estimation instability”

⚡ FLASHCARD 142

Front: What if stakeholders ask for mid-sprint report?
Back: Show updated board or burndown; avoid duplicating reporting work.
Memory Hook: Board = real-time report.
Trigger Words: “mid-sprint update,” “progress request”

⚡ FLASHCARD 143

Front: What if team continually cuts corners to finish on time?
Back: Reinforce DoD, address root cause, reduce sprint scope.
Memory Hook: Quality is non-negotiable.
Trigger Words: “shortcuts,” “quality issues,” “rushing”

⚡ FLASHCARD 144

Front: What if product owner is overwhelmed?
Back: Add proxy PO or BA support; ensure PO capacity.
Memory Hook: PO must stay responsive.
Trigger Words: “overloaded PO,” “too many products”

⚡ FLASHCARD 145

Front: What if team lacks motivation?
Back: Improve autonomy, mastery, purpose; celebrate wins.
Memory Hook: Motivation grows from empowerment.
Trigger Words: “low morale,” “unmotivated team”

⚡ FLASHCARD 146

Front: What if sprint planning takes too long?
Back: Limit timebox; prepare backlog earlier; improve priority clarity.
Memory Hook: Planning should be efficient.
Trigger Words: “long planning,” “unclear priorities”

⚡ FLASHCARD 147

Front: What if team complains about constant change?
Back: Normalize Agile change mindset; focus change through backlog only.
Memory Hook: Agile embraces change, not chaos.
Trigger Words: “too many changes,” “unpredictable”

⚡ FLASHCARD 148

Front: What if sprint goals conflict with roadmap?
Back: Re-align roadmap or adjust sprint goals next sprint.
Memory Hook: Roadmap guides sprints.
Trigger Words: “misalignment,” “contradict roadmap”

⚡ FLASHCARD 149

Front: What if team has no capacity data?
Back: Track availability, vacations, interruptions; create baseline capacity.
Memory Hook: Capacity informs commitment.
Trigger Words: “unknown capacity,” “planning issues”

⚡ FLASHCARD 150

Front: What if stories are too technical for user understanding?
Back: Rewrite as user-centric stories; PO clarifies value.
Memory Hook: Stories describe value, not tasks.
Trigger Words: “technical detail,” “no user value”

⚡ FLASHCARD 151

Front: What if team ignores impediments raised by testers?
Back: SM enforces equal voice; impediments apply to entire team.
Memory Hook: Everyone’s blocker matters.
Trigger Words: “tester ignored,” “quality risk”

⚡ FLASHCARD 152

Front: What if sprint backlog is not updated?
Back: Make updates mandatory in daily standup; enforce transparency.
Memory Hook: Updated backlog = visible progress.
Trigger Words: “outdated sprint board,” “no updates”

⚡ FLASHCARD 153

Front: What if developers resist test automation?
Back: Show long-term ROI and reduced defects; integrate automation gradually.
Memory Hook: Automation = speed + quality.
Trigger Words: “resist automation,” “manual testing”

⚡ FLASHCARD 154

Front: What if team is blocked by unclear architecture?
Back: Use spikes to explore solutions; collaborate with architects.
Memory Hook: Explore first, build later.
Trigger Words: “architecture unclear,” “technical uncertainty”

⚡ FLASHCARD 155

Front: What if team wants to change sprint length?
Back: Adjust if consistent problems warrant; choose consistent cadence.
Memory Hook: Cadence = stability.
Trigger Words: “change sprint length,” “timing issues”

⚡ FLASHCARD 156

Front: What if high-priority urgent work appears mid-sprint?
Back: Use buffer or cancel sprint only if goal cannot be met.
Memory Hook: Cancel only as last resort.
Trigger Words: “urgent item,” “interruptions”

⚡ FLASHCARD 157

Front: What if team struggles with remote pairing?
Back: Use pairing tools, scheduled pairing sessions, clear rotation.
Memory Hook: Remote pairing needs tech + process.
Trigger Words: “remote collaboration,” “pair programming”

⚡ FLASHCARD 158

Front: What if team cannot predict release dates?
Back: Use velocity-based projections and rolling-wave forecasting.
Memory Hook: Forecast, don’t guess.
Trigger Words: “when done,” “release date forecast”

⚡ FLASHCARD 159

Front: What if team wants to jump ahead to coding without understanding requirements?
Back: Improve backlog refinement; clarify acceptance criteria before coding.
Memory Hook: Understand before build.
Trigger Words: “start coding,” “unclear requirements”

⚡ FLASHCARD 160

Front: What if stakeholders demand detailed upfront requirements?
Back: Provide high-level epics; refine iteratively.
Memory Hook: Big picture early, details later.
Trigger Words: “upfront detail,” “waterfall thinking”

⚡ FLASHCARD 161

Front: What if team doesn’t finish research spikes?
Back: Timebox spikes strictly; deliver learning, not features.
Memory Hook: Spike = research, not output.
Trigger Words: “spike incomplete,” “research delay”

⚡ FLASHCARD 162

Front: What if the team over-refactors and slows delivery?
Back: Balance refactoring with value delivery; set explicit limits.
Memory Hook: Refactor smart, not forever.
Trigger Words: “too much refactoring,” “slow delivery”

⚡ FLASHCARD 163

Front: What if product owner is too focused on technical details?
Back: Redirect to value, users, and outcomes.
Memory Hook: PO = value role.
Trigger Words: “technical PO,” “distracted by tech”

⚡ FLASHCARD 164

Front: What if developers resist participating in demos?
Back: Encourage teamwork; everyone contributes to review.
Memory Hook: Demos show team value.
Trigger Words: “developers avoid demo,” “no participation”

⚡ FLASHCARD 165

Front: What if team asks to skip sprint planning?
Back: Reinforce planning is essential for focus and commitment.
Memory Hook: Plan to succeed.
Trigger Words: “skip planning,” “start coding immediately”

⚡ FLASHCARD 166

Front: What if features exceed sprint capacity?
Back: Slice features smaller; prioritize minimum viable increments.
Memory Hook: Small slices fit.
Trigger Words: “too big for sprint,” “overflowing stories”

⚡ FLASHCARD 167

Front: What if team wants to extend sprint due to holiday week?
Back: Keep cadence; reduce scope instead.
Memory Hook: Cadence beats calendar.
Trigger Words: “holiday,” “extend sprint”

⚡ FLASHCARD 168

Front: What if team uses story points inconsistently?
Back: Re-align using baseline stories and relative sizing.
Memory Hook: Calibrate points to anchor story.
Trigger Words: “inconsistent points,” “estimation drift”

⚡ FLASHCARD 169

Front: What if PO rejects too many completed stories?
Back: Fix definition of done; improve AC clarity.
Memory Hook: Clarify to prevent rejections.
Trigger Words: “frequent rejection,” “incomplete criteria”

⚡ FLASHCARD 170

Front: What if team can’t meet DoD due to lack of automation?
Back: Prioritize automation work; adjust DoD temporarily if approved.
Memory Hook: Automation unlocks consistency.
Trigger Words: “no automation,” “manual testing”

⚡ FLASHCARD 171

Front: What if stakeholders demand waterfall documentation?
Back: Provide minimum required artifacts mapped to Agile outputs.
Memory Hook: Translate Agile → documentation.
Trigger Words: “formal documentation,” “waterfall artifacts”

⚡ FLASHCARD 172

Front: What if team cannot decide on sprint goal?
Back: Facilitate; choose the most valuable objective for user outcomes.
Memory Hook: Goal focuses team.
Trigger Words: “no goal,” “unclear sprint purpose”

⚡ FLASHCARD 173

Front: What if team is interrupted constantly by production issues?
Back: Use Kanban or allocate buffer capacity.
Memory Hook: Interrupt-driven work = Kanban.
Trigger Words: “support work,” “production incident”

⚡ FLASHCARD 174

Front: What if developers want to skip peer review?
Back: Reinforce quality benefits and integrate code review into DoD.
Memory Hook: Peer review prevents bugs.
Trigger Words: “skip review,” “no peer review”

⚡ FLASHCARD 175

Front: What if testing always spills past sprint boundaries?
Back: Integrate testers earlier; enforce continuous testing.
Memory Hook: Testing must keep pace.
Trigger Words: “testing late,” “spillover”

⚡ FLASHCARD 176

Front: What if team refuses to collaborate on estimation?
Back: Use estimation games (planning poker); build consensus.
Memory Hook: Estimate together = better accuracy.
Trigger Words: “no consensus,” “estimation conflict”

⚡ FLASHCARD 177

Front: What if team cannot meet commitments due to frequent team changes?
Back: Stabilize team composition; adjust velocity and planning.
Memory Hook: Stable teams deliver.
Trigger Words: “team turnover,” “new members”

⚡ FLASHCARD 178

Front: What if management demands daily written reports?
Back: Redirect to information radiators; avoid duplicate work.
Memory Hook: Board replaces report.
Trigger Words: “reporting pressure,” “manual updates”

⚡ FLASHCARD 179

Front: What if sprints feel chaotic?
Back: Improve backlog refinement and clear sprint goals.
Memory Hook: Preparation prevents chaos.
Trigger Words: “chaotic sprint,” “no clarity”

⚡ FLASHCARD 180

Front: What if burndown is misleading?
Back: Use burnup and cumulative flow diagrams to triangulate.
Memory Hook: Multiple metrics give truth.
Trigger Words: “burndown inaccurate,” “misleading data”

⚡ FLASHCARD 181

Front: What if team is stuck waiting for designs?
Back: Engage UX earlier; parallelize UX + development with just-in-time design.
Memory Hook: Design ahead, not late.
Trigger Words: “waiting on design,” “UX bottleneck”

⚡ FLASHCARD 182

Front: What if hardening sprints appear?
Back: Eliminate hardening by integrating testing and quality continuously.
Memory Hook: Hardening = process smell.
Trigger Words: “hardening sprint,” “stabilization phase”

⚡ FLASHCARD 183

Front: What if BA keeps rewriting stories mid-sprint?
Back: Stop mid-sprint changes; move updates to next sprint.
Memory Hook: Sprint = stable.
Trigger Words: “changing story mid-sprint,” “scope shift”

⚡ FLASHCARD 184

Front: What if no one attends retrospectives?
Back: Reinforce value; schedule better; make outcomes actionable.
Memory Hook: Retros drive evolution.
Trigger Words: “skip retro,” “low engagement”

⚡ FLASHCARD 185

Front: What if team depends heavily on one expert?
Back: Cross-train; reduce single point of failure.
Memory Hook: No single hero.
Trigger Words: “bottleneck expert,” “knowledge silo”

⚡ FLASHCARD 186

Front: What if team wants to cancel sprint?
Back: Cancel only if sprint goal is no longer valid or major risk emerges.
Memory Hook: Cancellation = last resort.
Trigger Words: “cancel sprint,” “goal obsolete”

⚡ FLASHCARD 187

Front: What if PO adds scope during sprint?
Back: Reject change; add to backlog; protect sprint.
Memory Hook: Scope lock during sprint.
Trigger Words: “add feature,” “scope change mid-sprint”

⚡ FLASHCARD 188

Front: What if team is unclear which tasks deliver value?
Back: PO must clarify acceptance criteria and value proposition.
Memory Hook: Value provides direction.
Trigger Words: “no value clarity,” “uncertain priority”

⚡ FLASHCARD 189

Front: What if multiple teams deliver increments at different cadences?
Back: Align integration cadence or use shared release schedule.
Memory Hook: Sync teams to reduce risk.
Trigger Words: “multiple cadences,” “out-of-sync”

⚡ FLASHCARD 190

Front: What if sprint backlog exceeds capacity mid-sprint?
Back: Reduce scope collaboratively; keep sprint goal intact.
Memory Hook: Goal > scope.
Trigger Words: “overloaded sprint,” “too much work”

⚡ FLASHCARD 191

Front: What if team is concerned about unclear long-term plan?
Back: Provide roadmap and high-level epics; refine iteratively.
Memory Hook: Roadmap = direction, backlog = detail.
Trigger Words: “long-term,” “uncertainty,” “roadmap missing”

⚡ FLASHCARD 192

Front: What if acceptance tests fail frequently?
Back: Improve AC clarity, testing early, and technical practices.
Memory Hook: Fix the root, not the symptom.
Trigger Words: “failed tests,” “rework”

⚡ FLASHCARD 193

Front: What if team has different definitions of done?
Back: Standardize DoD across team; publish clearly.
Memory Hook: One DoD to align all.
Trigger Words: “inconsistent done,” “confusing quality”

⚡ FLASHCARD 194

Front: What if bug count increases each sprint?
Back: Enhance testing, automate regression, refine DoD.
Memory Hook: Quality built in, not added later.
Trigger Words: “defects rising,” “poor quality”

⚡ FLASHCARD 195

Front: What if stakeholders want multiple demos per sprint?
Back: Use Kanban or break work into smaller increments.
Memory Hook: More demos = more flow.
Trigger Words: “frequent feedback,” “multiple demos”

⚡ FLASHCARD 196

Front: What if team is unsure of capacity due to holidays?
Back: Adjust capacity calculation; reduce commitment accordingly.
Memory Hook: Capacity must reflect reality.
Trigger Words: “holiday,” “reduced team”

⚡ FLASHCARD 197

Front: What if teams repeatedly miss integration deadlines?
Back: Implement integration cadence, CI/CD, and earlier cross-team coordination.
Memory Hook: Integrate early, often, automatically.
Trigger Words: “integration issues,” “late merge”

⚡ FLASHCARD 198

Front: What if team members work on hidden tasks not in backlog?
Back: Enforce transparency; all work must be in backlog.
Memory Hook: Invisible work kills predictability.
Trigger Words: “side tasks,” “hidden work”

⚡ FLASHCARD 199

Front: What if team pushes incomplete work to next sprint without inspection?
Back: Review unfinished work, update backlog, and inspect reasons.
Memory Hook: Inspect before moving.
Trigger Words: “rolled over work,” “incomplete stories”

⚡ FLASHCARD 200

Front: What if team distrusts Agile approach?
Back: Demonstrate small wins, coach mindset, prove value through iteration.
Memory Hook: Small wins build belief.
Trigger Words: “lack of trust,” “anti-Agile sentiment”

## ⭐ AGILE / HYBRID APPROACH TRIGGER-WORD FLASHCARDS

(Recognize the keyword → instantly know the correct PMI response)

### 🔵 FLASHCARD SET 1 — AGILE TEAM & COLLABORATION

Flashcard 1

Trigger: “Team self-manages” / “Team decides”
PMI Action: Allow team to make decisions; act as servant leader.
Memory Hook: Self-organized teams choose how.
Rationale: Agile empowers the team, not command-and-control.

Flashcard 2

Trigger: “Team conflict”
PMI Action: Facilitate healthy conflict, encourage open discussion.
Memory Hook: Conflict = collaboration opportunity.
Rationale: Conflict can produce clarity and innovation in Agile.

Flashcard 3

Trigger: “Team not meeting commitments”
PMI Action: Coach team on velocity + encourage realistic planning.
Memory Hook: Velocity = reality check.
Rationale: Agile adapts based on real performance, not pressure.

Flashcard 4

Trigger: “Team lacks cross-functional skills”
PMI Action: Encourage pair programming, T-skills, and knowledge sharing.
Memory Hook: Cross-functional = flexible delivery.
Rationale: Agile teams need versatility to deliver increments.

Flashcard 5

Trigger: “Team wants more autonomy”
PMI Action: Empower team to self-organize within boundaries.
Memory Hook: Autonomy increases agility.
Rationale: The PM acts as facilitator, not micromanager.

### 🔵 FLASHCARD SET 2 — PRODUCT OWNER & STAKEHOLDER ENGAGEMENT

Flashcard 6

Trigger: “Stakeholders confused about progress”
PMI Action: Provide radiators (Kanban board, burndown chart, demo).
Memory Hook: Transparency eliminates confusion.
Rationale: Agile requires visible work and clear progress.

Flashcard 7

Trigger: “Stakeholder unhappy with feature priority”
PMI Action: Product Owner re-prioritizes based on business value.
Memory Hook: PO owns prioritization.
Rationale: Only the PO dictates backlog ordering.

Flashcard 8

Trigger: “Stakeholders want more frequent updates”
PMI Action: Increase demos, feedback loops, and review cadence.
Memory Hook: Frequent feedback = Agile’s advantage.
Rationale: Agile thrives on short cycles + transparency.

Flashcard 9

Trigger: “Stakeholders trying to add work mid-sprint”
PMI Action: Reject change until next sprint planning.
Memory Hook: Sprint is a protected timebox.
Rationale: Sprint backlog is fixed once sprint starts.

Flashcard 10

Trigger: “PO unavailable / PO not engaged”
PMI Action: Raise impediment; ensure PO availability.
Memory Hook: No PO = no value.
Rationale: Without the PO, backlog cannot move forward properly.

### 🔵 FLASHCARD SET 3 — REQUIREMENTS / BACKLOG MANAGEMENT

Flashcard 11

Trigger: “Changing requirements”
PMI Action: Embrace through backlog refinement.
Memory Hook: Change welcomes value.
Rationale: Agile expects change and adapts continuously.

Flashcard 12

Trigger: “Unclear requirements”
PMI Action: Conduct refinement sessions; collaborate with users.
Memory Hook: Refine → clarify → build.
Rationale: Requirements emerge through collaboration.

Flashcard 13

Trigger: “Too much work in progress (WIP)”
PMI Action: Apply WIP limits; focus on flow.
Memory Hook: Limit WIP = faster flow.
Rationale: Kanban reduces bottlenecks with flow-based management.

Flashcard 14

Trigger: “Team cannot finish stories in sprint”
PMI Action: Break stories into smaller increments.
Memory Hook: Small stories flow faster.
Rationale: Right-sized stories = consistent velocity.

Flashcard 15

Trigger: “User story missing acceptance criteria”
PMI Action: Add AC during refinement before development.
Memory Hook: AC defines DONE.
Rationale: Clear AC ensures quality and shared understanding.

### 🔵 FLASHCARD SET 4 — AGILE PLANNING & ESTIMATING

Flashcard 16

Trigger: “Estimates are inconsistent”
PMI Action: Use relative estimation (story points).
Memory Hook: Relative > absolute in Agile.
Rationale: Agile uses collaborative estimation, not hours.

Flashcard 17

Trigger: “Velocity fluctuates”
PMI Action: Look for impediments and stabilize team composition.
Memory Hook: Stable team = stable velocity.
Rationale: Velocity stabilizes when team remains constant.

Flashcard 18

Trigger: “Need long-term forecast”
PMI Action: Use rolling wave planning based on velocity.
Memory Hook: Forecast based on flow.
Rationale: Agile plans evolve, not fixed upfront.

Flashcard 19

Trigger: “Team overcommits”
PMI Action: Coach on capacity planning.
Memory Hook: Capacity > commitment.
Rationale: Commitment must reflect real team capacity.

Flashcard 20

Trigger: “Dependencies slowing progress”
PMI Action: Increase communication; adjust sequencing; use Scrum of Scrums.
Memory Hook: Dependencies need coordination.
Rationale: Agile reduces blockers through collaboration.

### 🔵 FLASHCARD SET 5 — EXECUTION & SPRINT MANAGEMENT

Flashcard 21

Trigger: “Mid-sprint change request”
PMI Action: Defer to next sprint.
Memory Hook: No changes inside timebox.
Rationale: Sprint scope is locked.

Flashcard 22

Trigger: “Team blocked”
PMI Action: Remove impediments immediately.
Memory Hook: PM = obstacle remover.
Rationale: Agile PM/Scrum Master eliminates blockers.

Flashcard 23

Trigger: “Sprint goal unclear”
PMI Action: Collaborate with PO to refine sprint goal.
Memory Hook: Goal = direction.
Rationale: Goal clarity increases focus and coherence.

Flashcard 24

Trigger: “Work spilled over into next sprint”
PMI Action: Return unfinished work to backlog and re-plan.
Memory Hook: Spillover resets priorities.
Rationale: Agile never forces deadline-driven incomplete work.

Flashcard 25

Trigger: “Team skipping retrospective”
PMI Action: Facilitate retrospective; reinforce continuous improvement.
Memory Hook: Retrospective = process improvement engine.
Rationale: Agile relies on lessons learned in real time.

### 🔵 FLASHCARD SET 6 — QUALITY IN AGILE

Flashcard 26

Trigger: “Defects increasing”
PMI Action: Apply root cause analysis; adjust DoD.
Memory Hook: DoD drives quality.
Rationale: Quality = built-in prevention, not inspection.

Flashcard 27

Trigger: “Incomplete Definition of Done”
PMI Action: Refine DoD with team and PO.
Memory Hook: DoD clarifies completion.
Rationale: Clear DoD prevents rework and ambiguity.

Flashcard 28

Trigger: “Testing delayed”
PMI Action: Shift left (test early and continuously).
Memory Hook: Test early, test often.
Rationale: Agile prefers integrated testing, not end-phase testing.

Flashcard 29

Trigger: “Frequent rework”
PMI Action: Improve refinement and acceptance criteria.
Memory Hook: Better AC = less rework.
Rationale: Clear requirements reduce backtracking.

Flashcard 30

Trigger: “Quality concerns during sprint”
PMI Action: Address immediately; do not defer.
Memory Hook: Quality now, not later.
Rationale: Agile doesn’t postpone fixing quality problems.

### 🔵 FLASHCARD SET 7 — HYBRID-SPECIFIC TRIGGERS

Flashcard 31

Trigger: “High uncertainty with fixed deadlines”
PMI Action: Hybrid — predictive for deadlines, Agile for scope.
Memory Hook: Fixed time + flexible scope = hybrid.
Rationale: Hybrid balances changing scope with fixed date.

Flashcard 32

Trigger: “Only part of the project is well-defined”
PMI Action: Use predictive for known parts, Agile for evolving parts.
Memory Hook: Known → predictive; unknown → Agile.
Rationale: Hybrid allocates methods to match uncertainty.

Flashcard 33

Trigger: “Regulatory constraints + complex innovation”
PMI Action: Predictive governance + Agile increments.
Memory Hook: Compliance + creativity = hybrid.
Rationale: Regulatory work needs structure; innovation needs agility.

Flashcard 34

Trigger: “Stakeholders want regular documentation + fast delivery”
PMI Action: Hybrid—provide documentation while delivering quick iterations.
Memory Hook: Docs + speed = hybrid.
Rationale: Balance stakeholder needs.

Flashcard 35

Trigger: “Large program with multiple teams”
PMI Action: Use scaled frameworks (SAFe, LeSS, Nexus).
Memory Hook: Scaling requires coordination.
Rationale: Hybrid often emerges in multi-team work.

### 🔵 FLASHCARD SET 8 — COMMUNICATION & TRANSPARENCY

Flashcard 36

Trigger: “Stakeholder confused about progress”
PMI Action: Increase transparency via radiators.
Memory Hook: Show don’t tell.
Rationale: Visual tools outperform status reports.

Flashcard 37

Trigger: “Team communication issues”
PMI Action: Facilitate collaboration sessions (daily standup, alignment).
Memory Hook: Talk more → align more.
Rationale: Agile communication is frequent and informal.

Flashcard 38

Trigger: “Information silos forming”
PMI Action: Encourage cross-functional collaboration.
Memory Hook: Break silos → build teams.
Rationale: Silo reduction increases velocity.

Flashcard 39

Trigger: “Stakeholders not attending demos”
PMI Action: Reinforce importance of feedback loop.
Memory Hook: No feedback = no learning.
Rationale: Demos drive adaptation and improvement.

Flashcard 40

Trigger: “Work not visible”
PMI Action: Use Kanban boards or visual management tools.
Memory Hook: Visibility = control.
Rationale: Agile thrives on transparent workflow visualization.