## Slide 1
Kanban Rules of Engagement
Kanban stands out in Agile project management for its simplicity, flexibility, and emphasis on visualizing work and optimizing flow.
These six rules of engagement help teams unlock Kanban's full potential.
#ManagingProjectsTheAgileWay #Kaizen #AgileStandups #ContinuousImprovement #AgilePractices #TeamPerformance

## Slide 3
Visualize Your Workflow
Create Visual Representation
Display work items moving through different process stages on a Kanban board.
Organize by Stages
Divide board into columns representing workflow stages.
Track Individual Items
Use cards or sticky notes for individual work items.
Gain Insights
Identify bottlenecks and make informed decisions to improve flow.

## Slide 4
Limit Work in Progress (WIP)
Focus on Completion
Complete existing work before taking on new tasks.
Prevent Overloading
Avoid multitasking to maintain quality and efficiency.
Maintain Steady Flow
Reduce lead times and improve predictability.
Optimize Productivity
Adjust WIP limits based on team capacity and throughput.

## Slide 5
Manage Flow
Prioritize Work
Base priorities on customer value and urgency.
Monitor Progress
Track cycle times and visualize queues.
Address Bottlenecks
Identify and resolve blockers promptly.
Deliver Value Faster
Improve predictability and customer satisfaction.

## Slide 6
Make Process Policies Explicit
Define Rules
Document guidelines governing how work is done.
Establish Criteria
Set standards for prioritizing work and quality.
Clarify Definitions
Create clear definitions of "done" for tasks.
Promote Transparency
Foster consistency and alignment within the team.

## Slide 7
Implement Feedback Loops
Regular Retrospectives
Reflect on process and identify improvements.
Daily Stand-ups
Share progress and address immediate issues.
Customer Feedback
Gather input from end users and stakeholders.
Metrics Analysis
Review analytics to guide decision-making.

## Slide 8
Improve Collaboratively, Evolve Experimentally
Identify Opportunities
Collaborate to find areas for improvement.
Test Hypotheses
Experiment with process changes.
Implement Incrementally
Make small, manageable changes.
Adapt Continuously
Respond to changing needs and challenges.

## Slide 9
Kanban Board Structure
1
New
Problems/issues added as user stories. Reviewed during backlog grooming.
2
Backlog
Prioritized items. Higher priority listed first.
3
In Progress
Developer assigns story to themselves. Tasks added as checklist.
4
Peer Review
Another developer reviews completed work.
5
Testing
QA ensures acceptance criteria are met.
6
Done
Story has passed testing and review.

## Slide 10
Benefits of Kanban
Sharper Focus
Clear priorities guide work.
Complete Transparency
Everyone sees current work status.
Improved Resource Utilization
Teams work at optimal capacity.
Flexible Planning
Adapt to shifting priorities.
Continuous Delivery
Ideal for operational teams.

## Slide 11
Managing the Kanban Board
Maintain Consistent Structure
Once team agrees on stage lanes, make minimal changes. Only project manager or product owner should modify columns.
Add New Stories Properly
Any team member can add stories. Use format: "As a [user], I want [goal], so that [benefit]." Include acceptance criteria.
Review and Prioritize Regularly
Hold backlog grooming meetings to estimate and prioritize. Size stories using T-shirt sizing or Fibonacci sequences.

## Slide 12
Story Workflow Process
Developers select highest priority stories, complete them, then move through peer review, testing, and product owner approval before marking as done.

## Slide 13
Handling Blocked Items
Identify Blockers
Move blocked stories to dedicated lane. Clearly note why the story is blocked.
Team Collaboration
Encourage team members to assist in unblocking stories.
Gather Information
Collect details from stakeholders about issues preventing task completion.

## Slide 14
User Story Format
Effective user stories follow the format: "As a [type of user], I want [a goal], so that [benefit]." Acceptance criteria are essential for completion verification.

## Slide 15
Estimation and Prioritization
2-4
Weeks
Typical sprint duration for Kanban teams
5-8
Stories
Optimal WIP limit for average team
13
Fibonacci
Common sizing sequence (1,2,3,5,8,13)
3-5
Sizes
T-shirt sizing options (S,M,L,XL,XXL)

## Slide 16
Mastering Kanban:
Visualize Workflow
Create visual representation of work stages
Limit WIP
Focus on completing existing work first
Manage Flow
Prioritize based on value and address bottlenecks
Make Policies Explicit
Document rules and guidelines clearly
Implement Feedback
Use retrospectives and metrics to improve
Improve Collaboratively
Experiment and evolve as a team

## Slide 17
Final Thoughts
In conclusion, mastering Kanban requires understanding and adhering to its rules of engagement. By visualizing workflow, limiting WIP, managing flow, making process policies explicit, implementing feedback loops, and embracing a culture of collaborative improvement and experimentation, teams can harness the power of Kanban to optimize their processes, deliver value to customers, and achieve their goals with greater efficiency and effectiveness.