## Slide 1
Agile KPIs vs Traditional Project KPIs
This presentation explores the key differences between Agile and Traditional project measurement approaches, helping you select the right metrics for your context.
#AgileKPIs #ProjectManagementKPIs #AgileMetrics #WaterfallMetrics #ScrumMetrics #TeamVelocity #BurndownChart #EarnedValue #HybridProjectManagement #PMO #AgileVsWaterfall #ProjectTracking #LeadTime #CycleTime #ManagingProjectsTheAgileWay

## Slide 2
Understanding KPI Philosophies
Traditional Approach
Linear, phase-driven planning with defined scope and fixed timelines.
Focus on plan adherence: budget, schedule, and scope control.
Agile Approach
Adaptability, customer feedback, and incremental delivery.
Measures team performance, product quality, and continuous value delivery.

## Slide 3
Traditional Project KPIs
Schedule Variance (SV)
Measures how far ahead or behind schedule the project is.
Formula: SV = Earned Value - Planned Value
Cost Performance Index (CPI)
Evaluates cost efficiency of work completed.
Formula: CPI = Earned Value / Actual Cost
Budget Variance
Compares actual spend versus forecasted budget.

## Slide 4
More Traditional KPIs
Milestone Completion Rate
Percentage of major deliverables completed on schedule.
Risk Exposure
Tracks the impact and likelihood of potential project risks.
Requirements Stability Index
Measures the number of requirement changes over time.
Lower score signals higher volatility in requirements.

## Slide 5
Agile Project KPIs
Team Velocity
Amount of work completed per sprint. Used to forecast future delivery capacity.
Sprint Burndown
Tracks how quickly the team completes work in a sprint.
Epic/Release Burndown
Longer-term views of progress across features and releases.

## Slide 6
More Agile KPIs
Lead & Cycle Time
Lead Time: From request to delivery.
Cycle Time: From work start to completion.
Escaped Defects
Number of defects found after release.
Key quality metric for development teams.
CSAT Score
Captures stakeholder feedback at each release.
Team Happiness
Measures team morale and psychological safety.

## Slide 7
Visual Comparison of Approach
1
Traditional
Long-term planning with fixed scope
2
Hybrid
Mix of fixed milestones with iterative execution
3
Agile
Short sprints with regular reassessment

## Slide 8
Cultural Differences
Control
Traditional KPIs emphasize adherence to plans.
Adaptability
Agile KPIs promote flexibility and iteration.
Validation
Both methods require appropriate success metrics.

## Slide 9
When to Use Each Approach
Complex & Uncertain
Use Agile KPIs
Mixed Environments
Hybrid measurement approach
Predictable Projects
Traditional KPIs work well

## Slide 10
Real-World Success Patterns
Align KPIs with business goals
Metrics should connect to organizational objectives
Balance leading and lagging indicators
Track both predictive and outcome-based metrics
Adjust metrics as projects evolve
Regularly review and update your measurement approach

## Slide 11
Implementation Roadmap
An implementation roadmap is a set of deliverables, accelerators, role descriptions and additional guides that outline the activities involved in implementing, upgrading, or enhancing solutions. It is a one-page visual summary of how a program of work will move towards a desired future state, launch or release date.
Assess
Determine project type and appropriate measurement model
Configure
Set up dashboards and data collection processes
Monitor
Track KPIs and gather insights from the data
Adapt
Refine your metrics based on project evolution

## Slide 12
Performance Data Comparison
Traditional Projects
Agile Projects

## Slide 13
Key Takeaways
Choose Context-Appropriate KPIs
Select metrics that match your project methodology and goals.
There's no one-size-fits-all approach to project measurement.
Balance Metric Types
Include both delivery efficiency and value creation metrics.
Consider team health alongside technical performance.
Foster Measurement Culture
Use KPIs to improve, not just report.
Create psychological safety around metrics to drive honest reporting.

## Slide 14
Final Thoughts
There's no one-size-fits-all KPI framework. The best project managers understand both worlds and tailor their performance tracking accordingly. Whether you're forecasting milestones in a Waterfall ERP deployment or tracking team velocity on a mobile app sprint, choosing the right KPIs is key to project transparency, stakeholder confidence, and business success.