# DMAIC: Breaking the Cycle of Recurring Project Problems Talking Points

## Slide 1

Here are concise talking points for Slide 1 of your presentation, titled “DMAIC: Breaking the Cycle of Recurring Project Problems”:

🎯 Slide 1: Title Slide – DMAIC: Breaking the Cycle of Recurring Project Problems

1. Welcome & Introduction

- Welcome the audience and introduce yourself (Kimberly Wiethoff, Agile Program Manager and author of Managing Projects the Agile Way).

- Briefly share your background in Agile, Lean, and continuous improvement.

2. Set the Stage

- Ask: “Have you ever felt like your team is stuck in project Groundhog Day?”

- Highlight the frustration of recurring issues in Agile projects: testing delays, approval bottlenecks, scope creep, or constant rollover of user stories.

3. Purpose of Today’s Talk

- Introduce DMAIC as a structured, data-driven approach that helps Agile teams permanently resolve persistent delivery problems.

- Emphasize that this method complements Agile, it doesn’t replace it.

4. What to Expect

- Walk through each step of DMAIC: Define, Measure, Analyze, Improve, Control.

- Share real-world examples and practical tools for immediate use.

- Discuss how to embed DMAIC into existing Agile ceremonies.

5. Why It Matters

- Move beyond reactive firefighting.

- Empower teams to become true problem solvers.

## Slide 2

Here are the talking points for Slide 2 titled "The Problem: Project Groundhog Day":

🌀 Slide 2: The Problem – Project Groundhog Day

1. Frame the Problem

- “Let’s talk about a familiar scenario—one many of us have experienced.”

- “You fix an issue in one sprint, only to see it resurface in the next. Sound familiar?”

2. Examples of Recurring Pain Points

- Walk through each bullet briefly:

  - Testing delays → "Despite planning, QA always lags behind dev."

  - Approval bottlenecks → "Decisions pile up, waiting for one person or group."

  - Story rollover → "We consistently miss our sprint goals."

  - Scope creep → "New requests sneak in and destabilize the sprint."

3. The Real Issue

- These aren’t one-time problems—they’re patterns.

- Agile alone often addresses symptoms but lacks the structure to solve root causes.

4. The Impact

- These recurring problems lead to:

  - Demoralized teams

  - Missed deadlines

  - Wasted effort

  - Frustrated stakeholders

5. Segue to the Solution

- “If you’ve tried retrospectives, extra meetings, or more planning—and the issues keep coming back—then it’s time for a deeper, more structured approach.”

6. Transition

- “That’s where DMAIC comes in. Let’s look at how this method helps us break the cycle once and for all.”

## Slide 3

Here are the talking points for Slide 3, titled “Introducing DMAIC: Beyond Agile Problem-Solving”:

🧩 Slide 3: Introducing DMAIC – Beyond Agile Problem-Solving

1. Bridge the Gap

- “Agile is great for continuous improvement—but it doesn’t always give us the depth we need to fix persistent problems at the root.”

2. Why Agile Alone Isn’t Enough

- Agile retrospectives are valuable, but often focus on immediate symptoms rather than systemic issues.

- Teams may identify what went wrong, but not always why it keeps happening.

3. What Is DMAIC?

- Introduce DMAIC as a Lean Six Sigma framework tailored for process improvement.

- Highlight that it's structured, data-driven, and outcome-focused.

4. Walk Through the Phases

- Briefly define each phase:

  - Define – Clearly state the problem and goal.

  - Measure – Gather data to understand the current performance.

  - Analyze – Identify root causes using structured techniques.

  - Improve – Design and test targeted solutions.

  - Control – Ensure the improvements stick.

5. How DMAIC Complements Agile

- DMAIC doesn’t compete with Agile—it enhances it.

- It gives Agile teams the tools to move from “fixing” to solving.

6. Transition

- “So how do you know when it’s time to use DMAIC? Let’s talk about that next.”

## Slide 4

Here are the talking points for Slide 4, titled “When to Use DMAIC in Agile Environments”:

⏱ Slide 4: When to Use DMAIC in Agile Environments

1. Recognizing the Patterns

- “Sometimes, teams say things that sound like normal challenges—but if you hear them repeatedly, they’re red flags for deeper issues.”

- Share a few familiar quotes:

  - “We never finish all the stories we commit to.”

  - “Testing is always the bottleneck.”

  - “Stakeholder feedback comes too late.”

  - “We’re constantly reworking the same feature.”

2. These Aren’t One-Off Problems

- Emphasize: “These statements point to patterns, not isolated incidents.”

- Patterns signal systemic issues that require structured problem-solving—not just more retrospectives.

3. Common DMAIC Use Cases

- Quickly run through scenarios where DMAIC fits:

  - Recurring blockers – The same impediments slow progress every sprint.

  - Quality issues – Bugs, rework, or high defect rates that persist.

  - Communication breakdowns – Handoffs and feedback loops that consistently fail.

  - Resource constraints – Team members overloaded or misaligned sprint after sprint.

4. The Takeaway

- “If the same issue comes up more than twice—it’s time to stop firefighting and start investigating.”

- DMAIC gives you the structure to resolve these challenges once and for all.

5. Transition

- “Let’s dive into how each DMAIC phase works—starting with Define.”

## Slide 5

Here are the talking points for Slide 5, titled “Step 1: Define”:

🔍 Slide 5: Step 1 – Define

1. Set the Foundation

- “The Define phase is where it all starts. If you skip this or stay vague, everything downstream gets fuzzy.”

- Emphasize: Clear problem definition = clear solution path.

2. Key Activities in Define

- Walk through each:

  - Articulate the recurring issue – Be specific and measurable.

  - Identify relevant stakeholders – Who is impacted and who needs to be involved?

  - Establish boundaries – What’s in scope and what’s not?

  - Define success – What does ‘solved’ actually look like?

3. Share the Example

- Use the example from the slide:
“Our team consistently carries over 40% of stories into the next sprint, impacting delivery timelines and team morale.”

- Point out why this is a strong definition:

  - It’s quantified (40%)

  - It describes impact (timelines, morale)

  - It’s actionable

4. Common Pitfall

- Warn: “Avoid vague definitions like ‘we’re not productive enough’—you can’t fix what you can’t define.”

5. Action Tip

- Encourage the audience to revisit old problem statements and ask: “Is this specific enough to measure?”

6. Transition

- “Once we’ve defined the problem clearly, the next step is to gather data and measure what’s really happening.”

## Slide 6

Here are the talking points for Slide 6, titled “Step 2: Measure”:

📊 Slide 6: Step 2 – Measure

1. Why Measure?

- “This is where we replace assumptions with data.”

- “Measurement helps us determine whether the issue is systemic or just a one-off.”

2. Three Key Measurement Areas
Walk through each:

- Quantitative Data – “These are your hard metrics—your sprint reports, Jira boards, defect rates.”

  - Examples: sprint velocity trends, defect counts, cycle time, story point completion rates.

- Qualitative Data – “This reveals what the numbers don’t—team sentiment, stakeholder friction.”

  - Examples: surveys, retrospectives, interviews, observations.

- Baseline Establishment – “You need to know where you’re starting from to measure improvement.”

  - Look for patterns, trends, and visualizations.

3. Visualization Matters

- “Use charts, graphs, dashboards. It makes your case clearer to leadership and the team.”

4. Example Talking Point

- “Imagine you’re investigating high story rollover. You measure 3 months of sprint data and find the rollover rate averages 42%. That’s your baseline.”

5. Action Tip

- “If you don’t have clean data, start capturing it now. Even a basic Excel tracker is better than flying blind.”

6. Transition

- “With your problem clearly defined and your baseline measured, it’s time to investigate why the issue is happening. That’s the Analyze phase.”

## Slide 7

Here are the talking points for Slide 7, titled “Step 3: Analyze”:

🧠 Slide 7: Step 3 – Analyze

1. Purpose of Analyze

- “Now that we know what’s happening and how often—it’s time to figure out why it’s happening.”

- “This step moves us from symptom management to true root cause discovery.”

2. Use Proven Techniques
Briefly explain each tool listed:

- 5 Whys – “Keep asking ‘why’ until you get past surface-level answers.”

  - Example: Why are stories rolling over? → They’re too big → Requirements unclear → Not enough backlog grooming.

- Fishbone (Ishikawa) Diagram – “Visually map causes across categories like People, Process, Tools, etc.”

- Pareto Chart – “Helps you focus on the 20% of causes leading to 80% of issues.”

- Value Stream Mapping – “Used to identify bottlenecks and waste across your workflow.”

3. Key Message

- “Don't jump to solutions too early. If you misdiagnose the problem, your fix won’t stick.”

4. Example Reinforcement

- Walk through a quick analysis:

  - Symptom: Story rollover

  - Root Cause: Lack of backlog refinement and unclear acceptance criteria

5. Action Tip

- “Use a combination of data and team insights. Data tells you what, the team helps you understand why.”

6. Transition

- “Once you’ve identified the real root cause, it’s time to design and test improvements that address it directly—without overcomplicating things. That’s next.”

## Slide 8

Here are the talking points for Slide 8, titled “Step 4: Improve”:

🛠 Slide 8: Step 4 – Improve

1. Shift from Insight to Action

- “Now that you’ve uncovered the root cause, it’s time to act on it.”

- “But improvement doesn’t mean implementing the most complex solution—it means implementing the right one.”

2. Step-by-Step Breakdown
Walk through each part of the Improve phase:

- Brainstorm Solutions – “Encourage the team to generate a wide range of ideas. You might be surprised by the insight from different roles.”

- Prioritize Interventions – “Use impact vs. effort matrices. Start with quick wins—solutions that are low effort but high impact.”

- Pilot Changes – “Don’t overhaul everything. Test improvements on a small scale to manage risk.”

- Evaluate Results – “Compare outcomes to the baseline data from the Measure phase. Did it make a difference?”

- Refine Approach – “Use feedback loops to tweak and optimize before full rollout.”

3. Real-World Tip

- “Don’t try to fix everything at once. Focus on one key issue, validate the result, then build momentum.”

4. Example

- “In our story rollover case, the team introduced weekly refinement meetings and added a ‘Definition of Ready’ checklist—simple but powerful changes that reduced rollover from 40% to under 15%.”

5. Action Tip

- “Make improvement part of the sprint—not an extra task. Integrate it into your ceremonies and workflows.”

6. Transition

- “So what happens after things get better? You make sure they stay better. That’s where the Control phase comes in.”

## Slide 9

Here are the talking points for Slide 9, titled “Step 5: Control”:

🔒 Slide 9: Step 5 – Control

1. Why Control Matters

- “Improvement is only a win if it lasts. Without a Control plan, old habits return under pressure.”

- “This phase is about sustainability—making sure your fix sticks.”

2. Key Activities in Control
Walk through each one:

- Create new process documentation – “Codify what’s changed so it becomes part of your operating rhythm.”

- Add checklist items to ceremonies – “Make improvements visible and repeatable in daily standups, grooming, reviews.”

- Establish monitoring metrics – “Continue tracking performance to catch regression early.”

- Update team training – “Ensure new team members understand and follow the improved process.”

- Build verification into retrospectives – “Ask: Are we holding the gains? What’s slipping?”

3. Example Reinforcement

- Refer back to the story rollover example:

  - “The team tracked carryover rates in retrospectives. Improvements held steady under 15% for multiple sprints.”

4. Key Message

- “Control is not about perfection—it’s about consistency.”

- “If it’s not monitored, it will eventually unravel.”

5. Action Tip

- “Keep your control actions lightweight but visible. A simple dashboard or KPI tracker can go a long way.”

6. Transition

- “Now that we’ve walked through all five DMAIC phases, let’s look at how this works in real project environments—and how you can start integrating it into your Agile practices today.”

## Slide 10

Here are the talking points for Slide 10, titled “Real-World Example: Story Rollover Crisis”:

✅ Slide 10: Real-World Example – Story Rollover Crisis

1. Set the Context

- “Let’s walk through a real example of DMAIC in action—one many of you will relate to.”

- “A Scrum team was consistently rolling over 40% of their stories each sprint.”

2. Step-by-Step Recap of the DMAIC Process

- Define – “Clearly stated the problem: 40% of stories were carried over each sprint, frustrating stakeholders and affecting delivery timelines.”

- Measure – “Collected 3 months of Jira data, tracked story completion rates, and surveyed the team. This built a solid baseline.”

- Analyze – “Used 5 Whys and retrospectives to uncover the root cause: poor backlog refinement and unclear acceptance criteria.”

- Improve – “Implemented two lightweight but impactful changes: weekly backlog refinement sessions and a ‘Definition of Ready’ checklist.”

- Control – “Tracked carryover rates during retros. Within two sprints, rollover dropped from 40% to under 15% and stayed there.”

3. Key Takeaway

- “This wasn’t a massive process overhaul. These were targeted, data-informed, and sustainable changes.”

- “DMAIC gave the team a clear path forward—and the results were measurable.”

4. Invite Reflection

- “Think about your own team—do you have a ‘story rollover’ problem in disguise? What patterns could DMAIC help you break?”

5. Transition

- “Now let’s talk about how you can use DMAIC tools directly within your existing Agile ceremonies.”

## Slide 11

Here are the talking points for Slide 11, titled “DMAIC Tools for Agile Project Managers”:

🧰 Slide 11: DMAIC Tools for Agile Project Managers

1. Introduce the Value

- “DMAIC isn’t something separate from Agile—it’s a toolkit that integrates seamlessly into what you’re already doing.”

- “These tools help Agile project managers move from reactive to proactive—solving root causes, not just patching symptoms.”

2. Highlight the Survey

- “This slide is based on input from over 200 Agile project managers who successfully used DMAIC for process improvement.”

- “They identified the most effective tools for each phase of the process.”

3. Match Tools to Phases
You can highlight a few examples across phases:

- Define: SIPOC diagrams, problem statements

- Measure: Jira dashboards, burndown charts, surveys

- Analyze: 5 Whys, Fishbone diagrams, Pareto analysis

- Improve: Impact/effort matrix, A/B testing, pilot plans

- Control: Dashboards, checklists, process audits, retrospective tracking

4. Emphasize Simplicity

- “You don’t need fancy software. Most of these tools can be implemented with what you already have—Jira, Excel, Miro, or even a whiteboard.”

5. Practical Advice

- “Start small. Use just one or two tools per phase to build familiarity.”

- “The goal isn’t more documentation—it’s clarity and accountability.”

6. Transition

- “Next, I’ll show you how to weave these tools directly into your Agile ceremonies, so DMAIC becomes part of your team’s rhythm.”

## Slide 12

Here are the talking points for Slide 12, titled “Integrating DMAIC with Agile Ceremonies”:

🔄 Slide 12: Integrating DMAIC with Agile Ceremonies

1. Reinforce the Message

- “DMAIC doesn’t require you to change your framework—it enhances what you’re already doing in Scrum or Kanban.”

- “Think of it as a continuous improvement engine that fits into your existing Agile ceremonies.”

2. Ceremony-by-Ceremony Integration
Walk through how each Agile event can support a DMAIC phase:

- Sprint Planning
→ “Use insights from Define and Measure to guide what gets prioritized.”
→ “For example, if story size or clarity is a recurring issue, address it during planning.”

- Daily Standups
→ “Track progress on improvement actions identified in Improve.”
→ “Use this time to surface any blockers tied to root causes you’re tackling.”

- Sprint Review
→ “Share progress on DMAIC outcomes with stakeholders—don’t just demo features.”
→ “It reinforces transparency and shows you’re addressing systemic delivery issues.”

- Retrospective
→ “This is where DMAIC shines. Use Analyze tools like 5 Whys or Fishbone diagrams.”
→ “Evaluate Control mechanisms—what’s working, what needs reinforcing?”

3. Tip for Agile Leaders

- “Make DMAIC part of the team’s language—ask: ‘Is this a Define phase conversation, or are we ready to Improve?’”

- “Small mindset shifts lead to big performance gains.”

4. Call to Action

- “Pick one ceremony where you’ll integrate a DMAIC technique this week.”

- “Make process improvement visible and deliberate—not accidental.”

5. Transition

- “Let’s wrap up by looking at common pitfalls to avoid—and best practices to keep your DMAIC effort on track.”

## Slide 13

Here are the talking points for Slide 13, titled “Common Pitfalls and How to Avoid Them”:

⚠️ Slide 13: Common Pitfalls and How to Avoid Them

1. Set the Tone

- “Even with a structured approach like DMAIC, it’s easy to fall into traps that undermine your effort.”

- “Let’s look at the most common mistakes Agile teams make—and how to stay clear of them.”

2. Pitfalls to Watch Out For
Briefly explain each one:

- Rushing through the Define phase
→ “Teams jump to solutions without fully understanding the problem. A vague problem leads to vague fixes.”

- Collecting insufficient data
→ “If you don’t measure, you’re guessing. That leads to misdiagnosed problems.”

- Fixing symptoms instead of root causes
→ “It might feel good to ‘do something,’ but if it’s not addressing the cause, the problem will return.”

- Implementing too many changes at once
→ “Teams overwhelm themselves. Stick to one or two targeted improvements and test their impact.”

- Neglecting the Control phase
→ “This is one of the most skipped steps. Without Control, your gains won’t last.”

3. Best Practices to Counter Pitfalls

- Take time to align with stakeholders – “Buy-in from the beginning avoids resistance later.”

- Set clear metrics before you start – “Know how you’ll measure success.”

- Use multiple analysis tools – “Different angles help uncover the real root.”

- Test one solution at a time – “That way, you know what worked.”

- Integrate Control into Agile ceremonies – “Make sustainability a habit, not an afterthought.”

4. Action Tip

- “If you’ve done a DMAIC effort and didn’t see results—ask yourself if one of these pitfalls was in play.”

5. Transition

- “Let’s wrap up with the big takeaways from today—and how you can start applying DMAIC on your next sprint.”

## Slide 14

Here are the talking points for Slide 14, titled “Key Takeaways”:

🧭 Slide 14: Key Takeaways

1. Bring It All Together

- “Let’s recap the core ideas you can walk away with today—whether you’re a Scrum Master, Agile Coach, or Project Manager.”

2. Recap Each Key Message

- ✅ Move from reactive to proactive problem-solving
→ “Agile helps us move fast. DMAIC helps us move smart.”
→ “Don’t just manage the problem—solve it.”

- 📊 Leverage data to drive decisions
→ “Let data replace assumptions. Metrics give you the power to see clearly and act with confidence.”

- 🔄 Integrate with existing Agile practices
→ “You don’t need to overhaul your framework. DMAIC fits right into your sprint planning, standups, reviews, and retros.”

- 🛡 Build sustainable solutions
→ “Lasting change requires structure. The Control phase ensures improvements hold—especially under pressure.”

3. Final Reflection

- “DMAIC turns persistent problems into solvable challenges.”

- “You now have a proven framework to break the cycle of Groundhog Day projects—and turn your Agile team into true problem solvers.”

4. Call to Action

- “Pick one recurring issue your team faces today. Apply just the Define and Measure steps—and see where it leads.”

- “Start small. Start structured. Start solving.”

5. Invite Engagement

- “If you’d like templates or tools to get started—or want to share your experience applying DMAIC—connect with me on LinkedIn or visit Managing Projects the Agile Way.”