# Mitigating Risk in ECommerce Launches A Project Manager’s Guide Related Reads and Resources

Here's a Launch Day Checklist for E-Commerce Project Managers to help ensure a smooth and successful go-live:

## ✅ E-Commerce Launch Day Checklist

🔧 Technical & Infrastructure

- All production environments are deployed and tested (dev, staging, live)

- DNS changes scheduled with fallback options in place

- CDN and caching configurations are validated (e.g., Cloudflare, Akamai)

- SSL certificate is valid and applied to all domains

- 301 redirects are tested and mapped for all legacy URLs

- Mobile responsiveness confirmed across key devices and browsers

- Load testing completed; performance monitoring active (e.g., Datadog, Pingdom)

- Backup snapshot of pre-launch database and assets created

💳 Payments, Checkout & Integrations

- Payment gateways (e.g., Stripe, PayPal, Apple Pay) tested in production

- Checkout process validated (cart → confirmation)

- Taxes, shipping rules, and discount codes tested

- ERP, CRM, inventory, and fulfillment systems connected and syncing properly

- Confirmation emails, receipts, and notifications tested

📦 Product & Content

- All SKUs, images, descriptions, and categories reviewed for accuracy

- Search functionality tested (autocomplete, filters, relevance)

- Pricing validated (promos, variants, tiered pricing)

- Accessibility audit passed (WCAG compliance)

- Broken links and 404s resolved (run Screaming Frog or Ahrefs crawl)

📈 Analytics & SEO

- Google Analytics 4 and Google Tag Manager live and collecting data

- Google Search Console and Bing Webmaster Tools configured

- Robots.txt, sitemap.xml, and canonical tags reviewed

- Structured data (Schema.org) validated with Rich Results Testing Tool

- Tracking pixels (Meta, LinkedIn, etc.) firing correctly

📣 Marketing & Customer Communication

- Email marketing platform (e.g., Klaviyo, Mailchimp) synced and tested

- Pre-launch or “site live” email campaign scheduled or sent

- Social media links functional and branded

- Support team briefed and scripts for common issues prepared

- Live chat, ticketing, or chatbot systems online

🔄 Final QA & Contingency

- QA sign-off from product, dev, QA, UX, and marketing

- Rollback plan documented and ready

- Support escalation contacts confirmed and available

- Stakeholders updated with go-live timeline and checklist sign-off

- Post-launch monitoring plan in place (first 72 hours)

Pro Tip: Assign a dedicated "Launch Captain" to coordinate communications and real-time decisions on launch day.

Here are the related reads and additional resources to support the blog post “Mitigating Risk in E-Commerce Launches: A Project Manager’s Guide.”

## 📚 Related Reads

1. “The Phoenix Project” by Gene Kim, Kevin Behr, and George Spafford

A must-read for project managers navigating the complexities of IT, DevOps, and high-stakes go-lives—perfect for understanding risk and value delivery in technical projects.

2. “Making Things Happen” by Scott Berkun

Practical insights into project execution, troubleshooting, and managing uncertainty—ideal for digital and e-commerce PMs leading launch-critical work.

3. Moz Blog – “The Ultimate Site Migration Guide”

A detailed SEO-focused guide to minimizing risks during platform or domain migrations.
🔗 Read here

4. Shopify Blog – “Ecommerce Replatforming Checklist”

Step-by-step guidance for e-commerce managers moving to a new platform like Shopify, with focus on risk, data, and UX.
🔗 Read here

5. BigCommerce – “Pre-Launch Ecommerce Website Checklist”

Covers essential QA, content, integrations, and security verifications before launch.
🔗 Read here

## 🛠️ Additional Resources & Tools

- Screaming Frog SEO Spider – Scan for broken links, metadata issues, redirects, and crawl depth pre- and post-launch.

- Google Search Console – Monitor site indexing, errors, and performance after launch.

- LoadNinja – A powerful tool for simulating real-user load and stress testing your new site before launch day.

- LaunchDarkly – Enables feature flag management and rollback controls to reduce deployment risk.

- Google Tag Manager – Manage tracking codes and marketing tags without code pushes, reducing launch-day technical bottlenecks.

- Looker Studio (formerly Google Data Studio) – Create post-launch dashboards to track KPIs like conversion rate, bounce rate, and error reports in real time.

## 🎓 Courses & Certifications

- LinkedIn Learning – “IT Help Desk for Beginners: Launching and Troubleshooting”
Great for PMs who need to understand the technical basics of infrastructure, DNS, and launch readiness.
🔗 Course link

- Coursera – “Project Risk Management” (University of Washington)
A deep dive into qualitative and quantitative risk tools with real-world case examples.
🔗 Enroll here

- PMI – Risk Management Professional (PMI-RMP®)
For PMs looking to strengthen formal expertise in identifying and mitigating project risk.
🔗 PMI-RMP Info