# How to Manage AWS Costs in Your Projects: A PM’s Guide to Cloud Budgeting

Published on 12 March 2025 at 10:45

Author: Kimberly Wiethoff

One of the biggest cloud adoption myths is that moving to AWS will automatically reduce IT costs. While AWS can provide scalability, flexibility, and efficiency, the pay-as-you-go model means that costs can quickly spiral out of control if not managed properly.

As a Project Manager (PM) leading an AWS initiative, you’re not just responsible for timelines and deliverables—you also need to keep cloud costs under control and align budgets with business goals.

So, how can you prevent unexpected AWS bills while still delivering a high-performing cloud solution? Here’s what you need to know.

## 🚀 1. Understand How AWS Pricing Works

AWS doesn’t have a flat rate pricing model—it follows a usage-based pricing structure where you only pay for what you use. However, misconfigurations, over-provisioning, and poor planning can lead to massive cost overruns.

🔹 Key AWS Pricing Models

On-Demand Instances – Pay per hour/second for compute resources. Best for short-term, unpredictable workloads (but expensive).

- Reserved Instances (RIs) – Commit to 1-3 years upfront for major discounts (up to 72% savings). Ideal for long-term workloads.

- Savings Plans – Flexible pricing model offering discounts in exchange for long-term usage commitment.

- Spot Instances – Unused AWS capacity sold at steep discounts (up to 90%). Best for non-critical, batch jobs, or test environments.

- Pay-per-use Services – Storage, databases, networking, and API calls all have separate charges based on usage.

💡 PM Tip: Always forecast AWS usage before launching your project and select the right pricing model to optimize costs.

## 📌 2. Build a Cloud Cost Management Strategy

To avoid budget surprises, set up a structured AWS cost management plan during project initiation.

📊 Key Steps to Managing AWS Costs Effectively

- Define Budget Expectations Early – Work with finance teams to estimate AWS costs upfront.

- Set Up AWS Cost Alerts – Use AWS Budgets to create alerts when spending exceeds predefined limits.

- Use Cost Allocation Tags – Track costs by project, department, or environment to see where money is going.

- Monitor Data Transfer Costs – Moving data between AWS regions and services can be unexpectedly expensive.

- Implement Cost Governance Policies – Require teams to use pre-approved AWS resources to avoid waste.

💡 PM Tip: Make AWS cost tracking part of weekly project status reports to keep stakeholders informed.

## 🔍 3. Use AWS Cost Management Tools

AWS provides powerful tools to help track, analyze, and reduce cloud spend. As a PM, you don’t need to configure them—but you should ensure your team is using them!

📊 AWS Cost Optimization Tools You Should Know

- AWS Cost Explorer – Provides visuals and reports on AWS spending trends.

- AWS Budgets – Sends alerts if usage or costs exceed preset thresholds.

- AWS Trusted Advisor – Recommends cost-saving opportunities (e.g., underutilized resources).

- AWS Compute Optimizer – Suggests better instance types to optimize performance vs. cost.

- AWS Cost and Usage Report (CUR) – Provides detailed cost breakdowns for granular analysis.

💡 PM Tip: Schedule a monthly AWS cost review with finance and IT teams to identify optimization opportunities.

## 🏗 4. Optimize Compute & Storage Costs

The most expensive AWS services in cloud projects are usually compute (EC2) and storage (S3). Here’s how to cut costs without sacrificing performance.

⚙️ Reducing Compute Costs (EC2, Lambda, Containers)

- Right-size EC2 Instances – Scale resources to match actual usage.

- Auto-Scaling Groups – Automatically add/remove instances based on demand.

- Use Serverless (AWS Lambda) – Eliminates idle costs by running only when triggered.

- Leverage Spot Instances – Use for batch jobs or fault-tolerant applications.

💾 Reducing Storage Costs (S3, EBS, Glacier)

- Enable S3 Lifecycle Policies – Automatically move infrequently accessed data to cheaper storage tiers.

- Use Amazon S3 Glacier – Store archival data at 90% lower cost.

- Delete Unused Snapshots & Volumes – Avoid unnecessary EBS storage fees.

💡 PM Tip: Work with DevOps teams to automate cost-saving measures using AWS Auto-Scaling & Lifecycle Policies.

## 🔄 5. Optimize Networking & Data Transfer Costs

A common hidden cost in AWS projects is data transfer fees. Moving data between AWS services, regions, or external networks can add up fast.

🌐 How to Reduce AWS Networking Costs

- Use AWS PrivateLink – Reduces traffic between AWS services by keeping it inside AWS.

- Optimize Data Transfer Between Regions – Avoid unnecessary cross-region replication.

- Use Amazon CloudFront (CDN) – Reduces bandwidth costs by caching content closer to users.

- Minimize Unused Elastic IPs & Load Balancers – Avoid unnecessary charges.

💡 PM Tip: Always factor in data transfer costs when estimating AWS expenses—especially for multi-region deployments.

## 📌 6. Drive a Cost-Conscious Culture in Your AWS Projects

Cost optimization isn’t just an IT issue—it requires collaboration across teams. Here’s how to build a cost-aware culture.

- Make AWS Cost Reviews a Recurring Meeting – Include finance, engineering, and PMO teams.

- Set Cost KPIs – Track metrics like cost per user, cost per API request, or cost per compute hour.

- Educate Teams on Cloud Cost Awareness – Encourage engineers to choose cost-efficient AWS services.

- Enable Self-Service Cost Dashboards – Give teams visibility into how their work impacts cloud costs.

💡 PM Tip: Tie AWS cost optimization goals to performance incentives to encourage cloud teams to be cost-efficient.

## 🎯 Final Thoughts: Managing AWS Costs is a PM's Responsibility

Keeping AWS projects within budget is just as important as meeting deadlines and deliverables. As a Project Manager, you can:

- Understand AWS pricing models to avoid surprises.

- Leverage AWS cost tracking tools to monitor cloud spend.

- Implement cost optimization strategies for compute, storage, and networking.

- Build a cost-conscious project culture to sustain long-term savings.

💬 How do you manage AWS costs in your projects? Drop your tips in the comments! 🚀

#AWS #CloudComputing #ProjectManagement #CloudCostOptimization #PMO #ITLeadership #AWSProjectManager #FinOps #CloudMigration #DigitalTransformation