# Agile KPIs vs Traditional Project KPIs: What You Need to Know

Published on 1 May 2025 at 15:03

Author: Kimberly Wiethoff

In project management, measuring success is critical—but the how of measurement can differ dramatically depending on your methodology. Traditional (Waterfall) projects and Agile projects operate under different assumptions, timelines, and value delivery models, which means the Key Performance Indicators (KPIs) used to track them also diverge.

Understanding these differences can help project managers and PMOs choose the right metrics, foster transparency, and better align performance with business outcomes.

## The Philosophy Behind KPIs in Each Approach

Traditional Project Management relies on linear, phase-driven planning with defined scopes and fixed timelines. KPIs here often focus on adherence to the plan—budget, schedule, and scope control.

Agile Project Management, on the other hand, thrives on adaptability, customer feedback, and incremental delivery. Agile KPIs measure team performance, product quality, and value delivery in short iterations (sprints or increments).

## Key Traditional Project KPIs

- Schedule Variance (SV):
Measures how far ahead or behind schedule the project is.
Formula: SV = EV - PV

- Cost Performance Index (CPI):
Evaluates cost efficiency.
Formula: CPI = EV / AC

- Budget Variance:
Compares actual spend vs. forecasted budget.

- Milestone Completion Rate:
Percentage of major deliverables completed on schedule.

- Risk Exposure:
Tracks the impact and likelihood of potential project risks.

- Requirements Stability Index:
Measures the number of requirement changes over time—a lower score signals higher volatility.

## Key Agile Project KPIs

- Team Velocity:
Measures the amount of work completed per sprint.
Used to forecast future delivery capacity.

- Sprint Burndown Rate:
Tracks how quickly the team is completing work in a sprint.
A healthy burndown shows consistent progress.

- Epic and Release Burndown:
Longer-term views of progress across features and releases.

- Lead Time & Cycle Time:
Lead Time: From request to delivery.
Cycle Time: From work start to completion.

- Escaped Defects:
Number of defects found after release—a key quality metric.

- Customer Satisfaction Score (CSAT):
Captures stakeholder feedback at each release or review cycle.

- Team Happiness Index / Engagement Score:
Agile teams perform best when morale and psychological safety are high.

## Why It Matters

The choice between Agile and Traditional KPIs is not just methodological—it’s cultural. Traditional KPIs emphasize control, predictability, and compliance. Agile KPIs promote adaptability, feedback, and value delivery. Organizations working in hybrid environments must strike a balance and use contextually relevant metrics for each initiative.

## Final Thoughts

There’s no one-size-fits-all KPI framework. The best project managers understand both worlds and tailor their performance tracking accordingly. Whether you’re forecasting milestones in a Waterfall ERP deployment or tracking team velocity on a mobile app sprint, choosing the right KPIs is key to project transparency, stakeholder confidence, and business success.

#AgileKPIs #ProjectManagementKPIs #AgileMetrics #WaterfallMetrics #ScrumMetrics #TeamVelocity #BurndownChart #EarnedValue #HybridProjectManagement #PMO #AgileVsWaterfall #ProjectTracking #LeadTime #CycleTime #ManagingProjectsTheAgileWay