# 21 CFR Part 11 Compliance What Every Project Manager Needs to Know Related Reads and Resources

Here’s a detailed, project manager’s checklist for managing projects that must comply with FDA 21 CFR Part 11—perfect for life sciences, pharma, biotech, or med device environments. You can include this in your blog as a downloadable asset or as a section at the end of the article.

## ✅ Project Manager’s 21 CFR Part 11 Compliance Checklist

Use this checklist throughout the project lifecycle to ensure electronic systems meet 21 CFR Part 11 standards.

🔍 1. Initiation & Planning Phase

- Confirm if 21 CFR Part 11 applies to this project/system

- Identify impacted processes (e.g., document management, audit trails, electronic signatures)

- Include compliance and validation activities in the project scope

- Engage Regulatory, QA, and Validation SMEs early

- Conduct risk assessment related to electronic records and signatures

- Define validation strategy (e.g., IQ/OQ/PQ approach)

- Ensure vendor qualification is part of procurement process

- Review system requirements against 21 CFR Part 11 technical controls

🛠 2. Execution Phase

- Validate software installation and configuration (Installation Qualification – IQ)

- Test system functionality (Operational Qualification – OQ), especially:

  - Electronic signature workflows

  - Access control and user authentication

  - Audit trail capture and review

  - Data retention and retrieval

- Perform Performance Qualification (PQ) with real-world scenarios

- Document test cases, outcomes, and deviations in a traceable format

- Coordinate with vendor for any off-the-shelf validation packages

- Train end users on compliant system usage and security practices

- Ensure SOPs are updated to reflect system changes

📊 3. Monitoring & Controlling Phase

- Monitor validation test completion and issue resolution

- Track change controls through a compliant workflow

- Maintain configuration management and version control

- Conduct internal audits to verify compliance is being maintained

- Ensure all role-based access is active and appropriate

- Review audit trails and system logs periodically

🧾 4. Closure & Transition

- Validate that final system configuration matches documentation

- Archive validation documentation in a secure, retrievable format

- Finalize SOPs and training records

- Conduct handoff meeting with operations/support team

- Ensure backup, recovery, and disaster recovery plans are tested and documented

- Retain all compliance documentation for audit readiness

## 📁 Bonus: Supporting Documentation Checklist

Project managers overseeing 21 CFR Part 11–compliant systems should ensure the following documentation is created, reviewed, and retained:

- ✅ Validation Master Plan (VMP)

- ✅ User Requirements Specification (URS)

- ✅ Functional Specification (FS)

- ✅ Design Specification (DS)

- ✅ Risk Assessment Matrix

- ✅ Installation Qualification (IQ) Protocol & Results

- ✅ Operational Qualification (OQ) Protocol & Results

- ✅ Performance Qualification (PQ) Protocol & Results

- ✅ Test Scripts and Traceability Matrix

- ✅ Training Records for All Roles

- ✅ Standard Operating Procedures (SOPs)

- ✅ Change Control Forms and Logs

- ✅ Audit Trail Review Procedures & Logs

- ✅ System Access Control Documentation

- ✅ Backup and Disaster Recovery Plans

- ✅ Final Validation Summary Report (VSR)

- ✅ Vendor Qualification Documentation (if using third-party systems)

## 📚 Related Reads for Project Managers

### 1. FDA: Title 21 CFR Part 11 – Electronic Records; Electronic Signatures

Official source for the regulation itself.
Covers scope, implementation, and technical standards directly from the U.S. FDA.

### 2. ISPE GAMP 5 Guide: A Risk-Based Approach to Compliant GxP Computerized Systems

Industry gold standard for computer system validation (CSV).
Outlines a lifecycle approach to system implementation and compliance aligned with FDA expectations.

### 3. MasterControl Resource Center – 21 CFR Part 11 Explained

Simplifies complex Part 11 concepts for business leaders and PMs.
Includes whitepapers, FAQs, and compliance checklists for document control and e-signatures.

### 4. Sparta Systems – TrackWise Digital and Compliance Enablement

Overview of a cloud-based EQMS platform designed to meet Part 11 requirements.
Helpful if your project includes quality systems implementation or upgrade.

### 5. ValGenesis – Computer Systems Validation & Part 11 Strategy

Focuses on digital validation lifecycle management tools.
Ideal for understanding automation and traceability in validation-heavy environments.

### 6. PDA Technical Report No. 80: Data Integrity Management System

Details how to maintain integrity of electronic records under Part 11.
Offers structured guidance for data governance and audit trail design.

### 7. Lifescience Leader: Best Practices in FDA Compliance Projects

Features expert interviews, case studies, and technology trends.
Ideal for project managers leading initiatives across R&D, QA, and manufacturing.

### 8. CSV Training: Computer System Validation – LinkedIn Learning Course

Look for Computer System Validation (CSV) for FDA Compliance or related topics.
Practical for project managers new to regulated systems or transitioning from non-GxP environments.

## 📚 Related Reads on ManagingProjectsTheAgileWay.com

- Security Considerations for Infrastructure vs Application Projects
Explore how different project types approach security and compliance—key for understanding validation planning.

- The Project Manager’s Crucial Role in Project Risk Management
Learn how to proactively identify and mitigate regulatory and compliance risks in your project lifecycle.

- Driving Project Success: Lessons from Leading Agile Teams Across Regulated Environments
A practical guide to leading Agile teams while navigating FDA requirements and documentation rigor.

- Top 12 KPIs Every Project Manager Should Track for Project Success
Includes compliance-related metrics like documentation accuracy, defect leakage, and validation timelines.

## 📘 Recommended External Resources

- FDA: 21 CFR Part 11 — Electronic Records; Electronic Signatures
Official regulatory text from the U.S. FDA.

- ISPE GAMP 5 Guide: A Risk-Based Approach to Compliant GxP Computerized Systems
Industry best practices for system validation—essential for life sciences PMs.

- PDA Technical Report No. 80: Data Integrity Management System
Guidance on how to manage data integrity across regulated systems.

- Sparta Systems – TrackWise Digital
Explore how EQMS platforms like TrackWise support 21 CFR Part 11 compliance.

- MasterControl 21 CFR Part 11 Resource Center
Useful whitepapers, webinars, and FAQs on electronic records and validation.

- ValGenesis – Validation Lifecycle Management System
A digital platform built for managing validation and Part 11 documentation.