# PMP TRIGGER-WORD RECOGNITION GUIDE

By Kimberly Wiethoff, MBA, PMP, PMI-ACP

(What PMI wants you to do based on keywords in the question)

## 🔵 CATEGORY 1 — COMPLIANCE / LEGAL / REGULATORY

| Trigger Words / Phrases | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Regulation / law changed” | Conduct impact analysis → update scope/plan | Law = Assess impact first |
| “Non-compliant” | Correct the compliance issue immediately | Compliance > everything |
| “Bypass compliance” | Refuse; escalate; follow rules | You cannot skip compliance |
| “Regulator requests…” | Provide info per legal requirement | Regulator outranks sponsor |
| “Audit findings” | Implement corrective and preventive actions | Audit = Fix + Prevent |
| “New policy” | Update project plan accordingly | Policy drives project |
| “Mandatory testing” | Do not skip testing | Safety & compliance are mandatory |
| “Accessibility requirement” | Redesign to comply | Accessibility is not optional |

## 🔵 CATEGORY 2 — BUSINESS CASE & BENEFITS REALIZATION

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Benefits not realized” | Review/update benefits realization plan | Benefits > deliverables |
| “Value decreased / increased” | Update business case and forecast | Value = update assumptions |
| “Business case no longer valid” | Escalate; reassess viability | Business case must remain true |
| “Strategic alignment” | Show or reassess alignment | Strategy governs project direction |
| “Economic change / market shift” | Update benefits, reassess risk | Market drives benefits |
| “ROI questioned” | Revalidate assumptions | Validate ROI every time |
| “Demand dropped / increased” | Update benefit model | Demand = benefit impact |

## 🔵 CATEGORY 3 — CHANGE CONTROL TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Change request” | Perform impact analysis → submit to CCB | Analyze BEFORE approve |
| “Unapproved work” | Stop → remove gold-plating | No unapproved additions |
| “Mid-sprint change” | Reject until next sprint | Sprint = protected timebox |
| “Rewrite requirements” | Treat as formal change | Requirement changes = scope change |
| “Stakeholder pushes new feature” | Perform impact analysis | No feature added without process |
| “Emerging risk causes scope change” | Update risk + submit CR | Risk drives change |

## 🔵 CATEGORY 4 — RISK MANAGEMENT TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Risk occurring / trigger hit” | Implement response plan | Trigger = action |
| “New risk discovered” | Add to risk register & analyze | Discover → document |
| “Probability increased” | Reassess and update strategy | Probability ↑ = more response |
| “Risk owner inactive” | Reinforce ownership; escalate | Risk needs owner |
| “Multiple risks materialized” | Prioritize by impact | Impact drives priority |
| “Incomplete risk documentation” | Correct records; retrain team | Risk logs must be complete |
| “Future regulation risk” | Add as regulatory risk | Future law = planned risk |

## 🔵 CATEGORY 5 — STAKEHOLDER ENGAGEMENT TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Stakeholder unhappy” | Update engagement strategy | Engagement is adaptive |
| “Conflicting feedback” | Facilitate alignment meeting | Align voices |
| “New stakeholder added” | Update stakeholder register | New stakeholder = new influence |
| “Lack of buy-in” | Increase communication and involvement | Buy-in through transparency |
| “Stakeholder requests more updates” | Tailor communication plan | Communication is customized |
| “Stakeholder confusion” | Clarify and realign expectations | Clarity cures confusion |

## 🔵 CATEGORY 6 — SCHEDULE MANAGEMENT TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Ahead of schedule but poor quality” | Slow down & fix quality | Speed never beats quality |
| “Behind schedule” | Perform schedule analysis | Schedule variance → adjust |
| “Critical path issue” | Fix immediately | Critical path = urgency |
| “Unclear dependencies” | Identify and sequence | Dependencies drive schedule |
| “Government approval delay” | Escalate and reforecast | External = escalate |

## 🔵 CATEGORY 7 — COST / PROCUREMENT TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Vendor late repeatedly” | Conduct performance review → escalate | Repeat = escalate |
| “Contract violation” | Follow contract dispute process | Contract is king |
| “Vendor non-compliance” | Enforce corrective action | Vendor must comply |
| “Cost variance” | Analyze root cause → corrective plan | Variance requires explanation |
| “CPI < 1” | Investigate cost overrun | CPI < 1 = over budget |
| “Claim / compensation request” | Follow contract claims process | Claims handled by procurement |

## 🔵 CATEGORY 8 — QUALITY MANAGEMENT TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Defects increasing” | Identify root cause → adjust quality plan | Rework = fix process |
| “Missing AC (Acceptance Criteria)” | Define/refine AC | AC defines DONE |
| “Testing gaps” | Review test plan and coverage | Test plan governs QA |
| “Quality audit failure” | Correct + prevent | Audit = correct & prevent |
| “Customer rejects deliverable” | Validate requirements again | Rejection = misalignment |

## 🔵 CATEGORY 9 — COMMUNICATION & GOVERNANCE TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Executive requests new reports” | Update communication plan | Governance > habit |
| “Incorrect reporting” | Correct and standardize | Accuracy is mandatory |
| “Confusing status reports” | Simplify and tailor | Clarity > completeness |
| “New governance rules” | Update templates & process | Governance defines structure |
| “Escalation required” | Follow governance escalation path | Escalation is formal |

## 🔵 CATEGORY 10 — ORGANIZATIONAL CHANGE & CULTURE TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Resistance to change” | Apply change management & communication | Manage people through change |
| “Culture shift (e.g., Agile)” | Adapt processes and governance | Culture determines methods |
| “Restructuring” | Update stakeholder engagement plan | New structure = new power |
| “New operating model” | Review impacts and update plans | Operating model = process shift |

## 🔵 CATEGORY 11 — ENVIRONMENTAL / SUSTAINABILITY TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Environmental laws updated” | Update scope/plan for compliance | Environment drives change |
| “Carbon reduction required” | Integrate sustainability measures | Sustainability required |
| “Sourcing must change” | Update procurement plan | Environment affects suppliers |
| “Environmental impact concern” | Conduct environmental assessment | Impact must be assessed |

## 🔵 CATEGORY 12 — EXTERNAL INFLUENCE TRIGGERS

| Trigger Words | PMI Expected Action | Memory Hook |
| --- | --- | --- |
| “Economic downturn” | Update benefits + risk | Economy impacts value |
| “Political instability” | Add risk + mitigation | Politics = risk factor |
| “New competitor emerges” | Reassess business case | Competition affects value |
| “Supply chain disruption” | Adjust procurement / schedule | Supply chain = high risk |
| “Market collapse” | Revalidate & escalate | Extreme change = executive decision |

## ⭐ Summary: The Golden Rule

If the trigger is compliance, legality, or safety → NEVER compromise
If the trigger is business value → update business case & benefits
If the trigger is scope or requirements → perform impact analysis first
If the trigger is risk → document + analyze before taking action
If the trigger is stakeholder dissatisfaction → update engagement & communication