# PMP What to Do When Scenarios

By Kimberly Wiethoff, MBA, PMP, PMI-ACP

Here’s your “What do I do when…?” Master Summary Sheet
for Domain I (People), Domain II (Process), Domain III (Business Environment), and Agile/Hybrid.

You can copy/paste this into Word/OneNote and print as a cram sheet.

## 🔶 GLOBAL PMP LOGIC (APPLIES TO EVERYTHING)

- When you’re not sure what to do first…
→ You: Analyze / assess / clarify BEFORE acting (never jump straight to action or escalation).

- When there is an ethical / legal / safety issue…
→ You: Follow law, policy, ethics, and compliance even if sponsor/client objects.

- When asked “what should the PM do NEXT?”
→ You: Pick the most immediate, preventive, root-cause, or people-focused step that fits PMI ways of working.

## 🧩 DOMAIN I – PEOPLE

(Teams, conflict, communication, stakeholders, leadership)

### 1. Team Conflict / Behavior

- When the question shows a conflict between team members (work-related):
→ You: Facilitate a collaborative discussion; help them resolve it.
Hook: Conflict → Facilitate, don’t escalate.

- When conflict is personal/disrespectful or repeated and harmful:
→ You: Address privately, reinforce norms; if ongoing, use HR/escalation per policy.
Hook: Harmful conflict → private correction → escalate if needed.

- When team won’t take ownership and waits to be told what to do:
→ You: Empower and coach them, clarify goals, let them self-organize.
Hook: Low ownership → more autonomy + clarity.

- When the PM is micromanaging / assigning every detail:
→ You: Shift to servant / coaching leadership, let team decide how work is done.
Hook: PM leads people, team leads work.

### 2. Communication & Stakeholders (People Domain)

- When a stakeholder is confused / not satisfied with communication:
→ You: Tailor communication (simpler, visual, right level of detail).
Hook: Confusion → simplify & tailor.

- When key stakeholders are not engaged / absent:
→ You: Increase engagement (1:1s, targeted updates, clarify interests).
Hook: Low engagement → proactive outreach.

- When stakeholders bypass you and talk directly to the team giving instructions:
→ You: Reinforce communication channels, ask them to route requests through PM/PO as appropriate.
Hook: Protect the team; reset boundaries.

- When multiple stakeholders have conflicting expectations:
→ You: Facilitate an alignment meeting to reconcile expectations.
Hook: Conflict between stakeholders → alignment workshop.

### 3. Motivation, Coaching, Development

- When morale is low / team feels unappreciated:
→ You: Ask for feedback, remove impediments, recognize contributions.
Hook: Low morale → listen + recognize + help.

- When individuals lack skills / performance issues (not misconduct):
→ You: Coach, mentor, train, or pair them, agree on improvement plan.
Hook: Skill gap → develop people, not replace first.

- When team doesn’t see purpose of the work:
→ You: Connect tasks to project goals and benefits.
Hook: Purpose drives motivation.

### 4. Escalation & Ethics (People Side)

- When the issue is within the PM’s control/authority:
→ You: Resolve it yourself; don’t escalate.
Hook: If you can fix it, fix it.

- When the issue is beyond your authority or strategic in nature:
→ You: Escalate via governance / sponsor with options and analysis.
Hook: Authority boundary → escalate with data.

- When there is an ethical / harassment / integrity concern:
→ You: Follow organizational policy and PMI Code of Ethics (HR, ethics line).
Hook: Ethics → follow formal process, never hide.

## 🧮 DOMAIN II – PROCESS

(Planning, change, scope, schedule, cost, quality, risk, procurement, tailoring)

### 1. Changes & Integration

- When a change is requested:
→ You: Perform impact analysis (scope, cost, schedule, risk, quality) then go through change control.
Hook: Change → Analyze → CCB.

- When unapproved work / gold plating is found:
→ You: Stop it, remove from scope, and correct the process.
Hook: No approval → no work.

- When sponsor/exec wants change “right now” without process:
→ You: Explain need for impact analysis & formal process, then proceed properly.
Hook: Even sponsor must follow process.

### 2. Scope, Requirements, Schedule & Cost

- When requirements are unclear / ambiguous:
→ You: Clarify with stakeholders before baselining; use progressive elaboration if early.
Hook: No clarity → no baseline.

- When you see “scope creep” / extra features without approval:
→ You: Stop it and route through change control.
Hook: Scope creep → change, not “be nice.”

- When project is behind schedule or over budget (SPI < 1 / CPI < 1):
→ You: Analyze root causes, then choose corrective/preventive action (crash, re-scope, etc.).
Hook: Variance → analyze → then act.

- When critical path activities are delayed:
→ You: Focus there; consider crashing or fast-tracking on the critical path.
Hook: Critical path = priority path.

### 3. Quality & Risk

- When late defects / repeated flaws are found:
→ You: Fix root cause (process/requirements/DoD), not just individual bugs.
Hook: Defects → improve process + prevention.

- When a new risk is identified:
→ You: Record in risk register, assess impact/probability, plan response.
Hook: New risk → log, analyze, respond.

- When a risk trigger occurs:
→ You: Execute the planned risk response immediately.
Hook: Trigger = time to act.

- When risk responses are not working:
→ You: Reassess risk & adjust strategy.
Hook: Risk management is iterative, not set-and-forget.

### 4. Procurement & Vendors

- When vendor underperforms or misses deadlines repeatedly:
→ You: Use the contract → performance reviews, corrective actions, escalation.
Hook: Vendor issues → contract + vendor mgmt.

- When contract scope/terms need to change:
→ You: Use formal contract change control.
Hook: Contract change ≠ email request.

- When deciding make-or-buy / multiple suppliers vs one:
→ You: Use structured analysis (make-or-buy, risk, cost, capacity).
Hook: Don’t guess — analyze.

### 5. Tailoring, Reporting, Continuous Improvement

- When standard methodology doesn’t fit your project exactly:
→ You: Tailor processes, tools, and artifacts to size/risk/complexity.
Hook: Fit the process to the project (not the other way around).

- When reports confuse stakeholders:
→ You: Simplify, highlight key KPIs, decisions, and trends.
Hook: Reporting supports decisions, not data dumps.

- When you want to improve processes:
→ You: Use ongoing lessons learned / retrospectives, and adjust during the project, not just at the end.
Hook: Improve as you go.

## 🌍 DOMAIN III – BUSINESS ENVIRONMENT

(Compliance, benefits, business case, strategy, external forces, sustainability)

### 1. Compliance / Legal / Regulatory

- When a law, regulation, or standard changes:
→ You: Assess impact and update scope/plan/design to comply.
Hook: Law/standard change → plan change.

- When asked to bypass compliance/safety to save time/money:
→ You: Refuse, explain legal/safety risk, propose compliant alternatives.
Hook: Compliance & safety > schedule & cost.

- When audits or regulators find non-compliance:
→ You: Implement corrective AND preventive actions.
Hook: Audit → fix now + prevent next time.

### 2. Business Case, Value & Benefits

- When business case assumptions are no longer valid (market, cost, demand changed):
→ You: Reassess business case & benefits with governance; recommend continue/modify/stop.
Hook: If the “why” dies, the project might, too.

- When asked about benefits or “are we still getting expected value?”
→ You: Refer to benefits management plan/register, updated with actuals and forecasts.
Hook: Benefits questions → benefits register, not just schedule/cost.

- When outputs are delivered but not used or adopted:
→ You: Investigate adoption issues; improve training, change management, or process changes.
Hook: No adoption → no benefits.

### 3. Strategy & Organizational Alignment

- When organizational strategy or priorities change:
→ You: Check your project’s alignment and recommend continue/adjust/terminate.
Hook: Strategy changes → re-check fit.

- When a new sponsor/executive comes in with different goals:
→ You: Reconfirm objectives and success criteria, then adjust plan if needed.
Hook: New sponsor → reconfirm direction.

- When project requires big changes to business processes to realize benefits:
→ You: Include process redesign, training, and transition in scope/plan.
Hook: Process change is part of delivering value, not “someone else’s problem.”

### 4. External Environment & Sustainability

- When external events (market, economy, pandemic, supply chain, competition) change significantly:
→ You: Update risks, forecasts, and possibly scope/timing/benefits and consult governance.
Hook: Big external change → re-plan + re-justify.

- When environmental / sustainability / ESG targets are introduced or tightened:
→ You: Integrate these as constraints/requirements in design & decisions.
Hook: ESG becomes part of project constraints.

## ⚡ AGILE / HYBRID – “WHAT DO I DO WHEN…?”

### 1. Agile Teams & Ceremonies

- When the team is waiting for the PM to assign tasks:
→ You: Coach self-organization; team pulls work from backlog/board.
Hook: Team chooses how.

- When there’s work-related conflict in Agile team:
→ You: Facilitate open discussion, aim for consensus, protect psychological safety.
Hook: Conflict = collaboration opportunity.

- When team wants to skip daily standups / retrospectives:
→ You: Reinforce purpose, shorten or improve them, but don’t skip.
Hook: Standup = coordination; Retro = improvement engine.

### 2. Agile Backlog & PO

- When stakeholder wants to add/change work mid-sprint:
→ You: Defer to next sprint, add/change in backlog.
Hook: Sprint timebox is protected.

- When requirements are unclear in Agile:
→ You: Refine backlog with PO & stakeholders (grooming, spikes, prototypes).
Hook: Refine before build.

- When PO is unavailable / disengaged:
→ You: Treat as impediment, escalate; PO must be actively involved.
Hook: No PO = no value.

- When stories are too large/not finishing in a sprint:
→ You: Split them into smaller stories; adjust DoR/DoD.
Hook: Smaller stories = smoother flow.

### 3. Agile Quality & Flow

- When there are many defects / rework in Agile:
→ You: Improve AC, DoD, refinement, and testing; push tests earlier (shift left).
Hook: Clarity + early tests = fewer defects.

- When WIP is too high and nothing finishes:
→ You: Set/Enforce WIP limits; focus on finishing before starting more.
Hook: Limit WIP to increase flow.

- When progress/flow not visible:
→ You: Use Kanban boards, radiators, burndown/up.
Hook: Show, don’t tell.

### 4. Hybrid Selection

- When you see “fixed deadline but evolving scope”
→ You: Hybrid – predictive for time, Agile for scope.
Hook: Fixed time + flexible scope = hybrid.

- When part of work is well-known, part uncertain/innovative:
→ You: Hybrid – predictive for known, Agile for unknown.
Hook: Known → predictive; unknown → Agile.

- When there are heavy regulatory/compliance needs AND a need for rapid innovation:
→ You: Hybrid – predictive governance/compliance + Agile increments.
Hook: Structure + agility together.

When organization demands documentation/Gantt AND working increments:
→ You: Hybrid – high-level plan + iterative delivery + sprint/demo cadence.
Hook: Docs + speed = hybrid solution.